CCS Content Lifecycle Platform

Consolidated PRD — Workshop Synthesis + Body of Work + Eng/SBU Support Asks

"Turn every customer signal into a trusted answer — before the next customer has to ask."

| Document | CCS_PRD_Consolidated.docx |
| --- | --- |
| Version | 3.0 — Consolidated |
| Supersedes | CCS_PRD.docx (v1.0) and CCS_PRD_Workshop_Prioritized.docx (v2.0) |
| Source | KM Workshop FY27 Sessions 1, 2, 3 (June 2 2026) — polished executive summaries |
| Date | 2026-06-09 |
| Author | PM (Sony Manay) + KM Workshop SMEs |
| Status | Draft for SME review — pre-engineering scoping |

# 1. Executive summary

Synthesizes 45 ranked SME requirements from 3 workshop sessions into 37 consolidated product requirements covering the full CSS content lifecycle: Health & Signals, Creation, Publishing, Maintenance, Governance, AI Readiness, and Cross-Cutting enablers. Every requirement carries an Impact x Fixability score, a P0/P1/P2 priority band, an explicit Body of Work, an engineering-team support ask, and a CSS SBU support ask.

Headline: today the dashboard shows what is wrong. Tomorrow the platform fixes it — every customer signal is captured, triaged by AI, routed to an accountable owner, and resolved before the next customer asks the same question.

### Counts at a glance

| Band | Rule | Count | FY27 placement | Total business impact |
| --- | --- | --- | --- | --- |
| P0 | Score ≥ 16 | 10 | Q1 MVP (must ship) | Foundation: without these, every other item is impaired |
| P1 | Score 9-15 | 26 | Q2/Q3 waves | Unlocks differentiated outcomes once P0 lands |
| P2 | Score ≤ 8 | 1 | Q4+ or deferred | Decision-blocked or low impact today |

### Why this PRD looks different from v1 & v2

- Every requirement now ships with a Body of Work (BoW) — what gets built — so engineering can scope without re-asking.

- Engineering support is rolled up per team (Section 9) so each org sees the slice it owns.

- CSS SBU support is rolled up per org function (Section 10) — leadership, KM Council, PG, Legal, frontline — so the business side has a single ask list.

- Source citations point to the polished session summaries, not the raw whiteboards — each requirement is traceable to a Tier-1/Tier-2 theme + SME quote.

- Roadmap (Section 11) is date-trackable with explicit exit criteria per quarter.

# 2. Problem statement — in the SMEs' own words

These are the SME concerns that frame the entire program. Verbatim from the 3 polished session summaries.

### Trust & signals are broken today

"Outdated content silently breaks AI trust — AI confidently surfaces old/inaccurate content and people believe it. Today a customer has to tell us before we know it's wrong." — Session 3 Q1 Tier 1

"Thumbs-up/down + verbatim feedback exists but is unreliable. The biggest gap is content that doesn't exist (survivorship bias — Josh)." — Sessions 1 & 3

### Authoring is fragmented and unsafe

"Tool fragmentation is the core friction — strong consensus for ONE tool, 'not even two' (Andy). Rubik doesn't publish to CSS Wiki." — Session 2 Q1 Tier 1

"~80% of engineer content isn't customer-ready — default-external publishing is risky. Promote-after-verify is the safer consensus." — Jason, Session 2 Q3

### Nobody owns it

"Confusion CSS vs PG; no SBU leader claims ownership today. 'Support must document the product' is wrong — PG must own product docs." — Josh, Session 3 Q1 Tier 1

### A dashboard alone solves nothing

"Every signal must pair with AI prioritization + auto-remediation. A raw dashboard alone is near-useless without people. Start with the easy 20% automated, grow the middle over time." — Josh + Andy, Session 1 Q3 Tier 1

# 3. Personas, scope & solution thesis

### Primary personas

| Persona | Role | Today's pain | Wants from CCS |
| --- | --- | --- | --- |
| CSS Tech SE / EEE | Front-line case resolution | Tool fragmentation, can't pull case notes, redo work | One authoring tool + AI drafting from case notes |
| KM Lead | Content quality + ownership | No reliable signals; review backlog uneconomic | Triage queue + trigger-based reviews + clear ownership |
| Content Publishing Manager | External content gating | External publish risky; 80% not customer-ready | Promote-after-verify pipeline with checklists |
| AI-created content (KMA) | Post-case AI summarization | Reverse-engineered, deterministic limits unclear | Governed pipeline + mandatory human-in-loop (except deterministic) |
| Product Group (PG) | Product documentation owner | Support team forced to compensate for missing PG docs | Clear PG-owns-product-docs accountability + handoff |

### Solution thesis

Six lifecycle layers, one platform, two operating modes (human-led, AI-led with human gate). The Health layer turns every customer interaction into a signal. The AI Triage-and-Fix engine routes signals to either an automated playbook or a named owner with a 7-day SLA. The Creation layer prevents bad content entering the corpus. Governance + Maintenance keep the corpus AI-ready over time. AI-Readiness criteria are non-negotiable across every layer.

### Out of scope for FY27 (explicit)

- Replacing PG-owned product documentation (PG must own — captured as a governance decision, not a CCS build)

- New retrieval-tag taxonomy (we are deprecating, not extending — see G5)

- Annual 'review-everything' KPI (retiring per G3)

# 4. Prioritization method — Impact × Fixability

Every requirement is scored on Impact (1-5) and Fixability (1-5). Score = Impact × Fixability. Bands apply uniformly: ≥16 = P0, 9-15 = P1, ≤8 = P2. The model was explicitly endorsed by SMEs in Session 3 (Ray, Lean Six Sigma) — so it doubles as the program's working-backward method AND a requirement in its own right (M1).

### Impact rubric

| Score | Definition |
| --- | --- |
| 5 | Directly improves case-deflection at portfolio scale OR removes a major systemic risk (trust, compliance, brand) |
| 4 | Materially improves quality, retrieval, or owner workflow across multiple LOBs |
| 3 | Improves a single lifecycle step or persona experience |
| 2 | Convenience / nice-to-have / supporting |
| 1 | Cosmetic or low-frequency |

### Fixability rubric

| Score | Definition |
| --- | --- |
| 5 | Already-decided + clear scope + minimal dependencies (define-and-publish work) |
| 4 | Well-understood eng work, one team can deliver in a quarter |
| 3 | Cross-team, multi-quarter, some open design questions |
| 2 | Heavy platform work + new model training OR blocked on org decisions |
| 1 | Multi-year platform replacement or fundamentally unsolved |

# 5. Prioritization matrix — every requirement, scored

Sorted by score descending. Each row links to the detailed catalog in Section 8.

| ID | Layer | Requirement | I | F | Score | Band | Bucket |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | Maintenance | Standardized prioritization model — Impact × Fixability | 5 | 5 | 25 | P0 | Quick Win |
| X1 | Cross-cutting | 'Healthy Content' rubric + author/source trust score | 5 | 5 | 25 | P0 | Quick Win |
| A5 | AI Readiness | AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) | 5 | 4 | 20 | P0 | Quick Win |
| G1 | Governance | Mandatory ownership model (named owner per asset) | 5 | 4 | 20 | P0 | Quick Win |
| G2 | Governance | Retire / archive / redirect workflow | 5 | 4 | 20 | P0 | Quick Win |
| H4 | Health | Freshness & review metadata (+ product/NPI lifecycle hooks) | 5 | 4 | 20 | P0 | Quick Win |
| P1 | Publishing | Tiered creation model (Human / AI-assisted / Automated) by risk | 5 | 4 | 20 | P0 | Quick Win |
| C5 | Creation | Document-type structure standards (per-type templates) | 4 | 4 | 16 | P0 | Quick Win |
| C6 | Creation | Two-bar 'good content' definition (creation + in-life) | 4 | 4 | 16 | P0 | Quick Win |
| M3 | Maintenance | AI-assisted detection (outdated / duplicate / conflicting) with author trust score | 4 | 4 | 16 | P0 | Quick Win |
| A1 | AI Readiness | AI-ready content standard (non-negotiable) | 5 | 3 | 15 | P1 | Big Bet |
| A2 | AI Readiness | Atomic content design (chunked, independently retrievable) | 5 | 3 | 15 | P1 | Big Bet |
| A4 | AI Readiness | AI-aware retrieval optimization (suppress outdated/conflicting) | 5 | 3 | 15 | P1 | Big Bet |
| C1 | Creation | Unified authoring experience (single tool + standard template) | 5 | 3 | 15 | P1 | Big Bet |
| C2 | Creation | AI-assisted drafting from existing sources (case notes, source code, KMA) | 5 | 3 | 15 | P1 | Big Bet |
| C3 | Creation | Prevention-at-authoring (dedup + PII blocking at input) | 5 | 3 | 15 | P1 | Big Bet |
| H1 | Health | Unified accuracy signal framework (structured + no-answer capture) | 5 | 3 | 15 | P1 | Big Bet |
| H2 | Health | Outcome-based content score (resolution-tied, not vanity) | 5 | 3 | 15 | P1 | Big Bet |
| H3 | Health | AI retrieval & readiness signals (queries-served-vs-failed, citations) | 5 | 3 | 15 | P1 | Big Bet |
| M2 | Maintenance | Content deduplication (prevent + remediate) | 5 | 3 | 15 | P1 | Big Bet |
| M4 | Maintenance | AI-driven optimization loop (detect grounding failures before customer does) | 5 | 3 | 15 | P1 | Big Bet |
| P2 | Publishing | Governed AI pipeline with mandatory human-in-the-loop (beyond KMA) | 5 | 3 | 15 | P1 | Big Bet |
| A3 | AI Readiness | Structure-first content model (adopt external standards) | 4 | 3 | 12 | P1 | Big Bet |
| C4 | Creation | Markdown modularization + metadata standard | 4 | 3 | 12 | P1 | Big Bet |
| G3 | Governance | Trigger-based review system (replace annual-review KPI) | 4 | 3 | 12 | P1 | Big Bet |
| G4 | Governance | Compliance & bulk-change alerts (PII / security / product renames) | 4 | 3 | 12 | P1 | Big Bet |
| G5 | Governance | Metadata for governance (NOT for primary retrieval) | 4 | 3 | 12 | P1 | Big Bet |
| H6 | Health | Trigger conditions to act (stale + high-traffic + low-resolution) | 4 | 3 | 12 | P1 | Big Bet |
| H7 | Health | Lifecycle / index status visibility | 3 | 4 | 12 | P1 | Fill-in |
| M5 | Maintenance | AI-assisted content improvement suggestions | 4 | 3 | 12 | P1 | Big Bet |
| P3 | Publishing | External-intent + promote-after-verify | 4 | 3 | 12 | P1 | Big Bet |
| P4 | Publishing | Streamline publish + review (remove KMA locks/hangs) | 4 | 3 | 12 | P1 | Big Bet |
| X3 | Cross-cutting | Accountability & source-of-truth definition | 4 | 3 | 12 | P1 | Big Bet |
| H5 | Health | AI triage-and-fix engine (signal → prioritize → auto-remediate) | 5 | 2 | 10 | P1 | Big Bet |
| H8 | Health | Contributor visibility + recognition loop (AI grounding credit) | 3 | 3 | 9 | P1 | Avoid |
| X2 | Cross-cutting | Consumability + expert-level tagging (100/200/400) | 3 | 3 | 9 | P1 | Avoid |
| G6 | Governance | Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED) | 3 | 2 | 6 | P2 | Avoid |

# 6. 2×2 quadrant — where each requirement lands

Quick Wins ship first. Big Bets need staging + capacity. Fill-ins accumulate in backlog. Avoid items are deferred unless explicitly funded.

|  | HIGH FIXABILITY (≥4) | LOW FIXABILITY (<4) |
| --- | --- | --- |
| HIGH IMPACT (≥4) | H4 Freshness & review metadata (+ product/NPI lifecycle hooks) C5 Document-type structure standards (per-type templates) C6 Two-bar 'good content' definition (creation + in-life) P1 Tiered creation model (Human / AI-assisted / Automated) by risk M1 Standardized prioritization model — Impact × Fixability M3 AI-assisted detection (outdated / duplicate / conflicting) with author trust score G1 Mandatory ownership model (named owner per asset) G2 Retire / archive / redirect workflow A5 AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) X1 'Healthy Content' rubric + author/source trust score | H1 Unified accuracy signal framework (structured + no-answer capture) H2 Outcome-based content score (resolution-tied, not vanity) H3 AI retrieval & readiness signals (queries-served-vs-failed, citations) H5 AI triage-and-fix engine (signal → prioritize → auto-remediate) H6 Trigger conditions to act (stale + high-traffic + low-resolution) C1 Unified authoring experience (single tool + standard template) C2 AI-assisted drafting from existing sources (case notes, source code, KMA) C3 Prevention-at-authoring (dedup + PII blocking at input) C4 Markdown modularization + metadata standard P2 Governed AI pipeline with mandatory human-in-the-loop (beyond KMA) P3 External-intent + promote-after-verify P4 Streamline publish + review (remove KMA locks/hangs) M2 Content deduplication (prevent + remediate) M4 AI-driven optimization loop (detect grounding failures before customer does) M5 AI-assisted content improvement suggestions G3 Trigger-based review system (replace annual-review KPI) G4 Compliance & bulk-change alerts (PII / security / product renames) G5 Metadata for governance (NOT for primary retrieval) A1 AI-ready content standard (non-negotiable) A2 Atomic content design (chunked, independently retrievable) A3 Structure-first content model (adopt external standards) A4 AI-aware retrieval optimization (suppress outdated/conflicting) X3 Accountability & source-of-truth definition |
| LOW IMPACT (<4) | H7 Lifecycle / index status visibility | H8 Contributor visibility + recognition loop (AI grounding credit) G6 Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED) X2 Consumability + expert-level tagging (100/200/400) |

# 7. Detailed requirements catalog (Body of Work + support asks)

Per-requirement detail: the WHY (from session), the BODY OF WORK (what gets built), the ENGINEERING SUPPORT NEEDED (which teams), and the CSS SBU SUPPORT NEEDED (org/process).

## 7.1 Health

H4  Freshness & review metadata (+ product/NPI lifecycle hooks)   ·   P0 (score 20; impact 5 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Distinguish SME/owner review date from last-modified — a comma edit ≠ a review (S1 + S3). Auto-flag via product-release & NPI hooks; auto-retire out-of-support. Ray: <10% of 5M ever SME-validated. |
| Body of work | - Add review_date (SME-attested) field distinct from modified_date in CMSP/Wiki/KMA schemas - Subscribe to product-release + NPI lifecycle events; auto-flag/expire assets per product version - Auto-retire content tagged to out-of-support products (with audit trail) - Retire blanket annual-review KPI; replace with risk/usage-triggered review |
| Engineering support | CMSP/Wiki Platform Eng, Content Service Platform Eng, Product Lifecycle Service integration |
| CSS SBU support | KM Leads to publish new review cadence policy; SBU leadership to retire annual-review KPI |
| Source | S1.A3 + S3.A3 |

H1  Unified accuracy signal framework (structured + no-answer capture)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Thumbs-up/down + verbatim feedback exists but is unreliable (Jason/Ray/Steve, S1+S3); biggest gap is content that doesn't exist (survivorship bias, Josh). Without trustworthy signals every downstream prioritization fails. |
| Body of work | - Replace anonymous thumbs with structured 'why' feedback (Airbnb-style bubbles), per-asset, routable to owner - Add no-answer / unsatisfactory-answer capture in every retrieval surface (Copilot Hub, CMSP, AaQ) - Build gap-telemetry pipeline that joins front-door queries to coverage gaps - Author/source trust score schema + storage |
| Engineering support | Copilot Hub Eng (feedback UX), Telemetry/Data Eng (pipeline), Search Eng (no-answer instrumentation) |
| CSS SBU support | KM Leads to define feedback taxonomy; SBU sign-off on attributable feedback policy |
| Source | S1.A5 + S1.B2 + S3.A1 |

H2  Outcome-based content score (resolution-tied, not vanity)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Shift from views/clicks to outcome-based measurement (S1 Tier 1, 7 votes — highest signal in workshop). Headline ask: does the content close cases? |
| Body of work | - Define score formula: usage tied to case closure, MTTR reduction, deflection events - Case-closure attribution pipeline (link case telemetry -> articles surfaced -> resolution) - Score surfaced in author/owner dashboard + roll-up by SBU/LOB |
| Engineering support | Telemetry/Data Eng (case-attribution pipeline), Dashboard Eng (CMSP/Copilot Hub), AI/ML (attribution scoring) |
| CSS SBU support | CSS Tech SE process change: log resolution event tied to article ID; SBU agrees on score definition |
| Source | S1.A6 + S1.B1 |

H3  AI retrieval & readiness signals (queries-served-vs-failed, citations)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Need to see whether AI can retrieve & ground on content and where it can't (S1 Q2 Tier 1). 'AI-Graph Readiness %' is a named metric. |
| Body of work | - Instrument every retrieval call: query, content served, ground/no-ground, confidence - AI-Graph Readiness % metric per asset (chunkable + tagged + indexed + retrievable) - Citation counts per asset (Copilot Hub, CMSP, KMA agents) - Time-to-findable metric for new content |
| Engineering support | Search/Retrieval Eng, AI/ML Eng (RAG instrumentation), Telemetry Eng |
| CSS SBU support | None directly; consume in KM Lead dashboards |
| Source | S1.B3 |

H6  Trigger conditions to act (stale + high-traffic + low-resolution)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Triggered review replaces the uneconomic 'review all content annually' rule (S1 Q1 discussion). |
| Body of work | - Configurable rule engine: stale-AND-high-traffic, low-resolution, zero-usage thresholds - Per-LOB threshold tuning; daily evaluation; output feeds H5 triage engine |
| Engineering support | AI/ML Eng, Workflow Eng (rule engine) |
| CSS SBU support | KM Leads tune thresholds per LOB; SBU approves trigger thresholds |
| Source | S1.A4 |

H7  Lifecycle / index status visibility   ·   P1 (score 12; impact 3 × fixability 4)   ·   Fill-in

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Decouple content lifecycle from metrics; surface what's indexed vs not (S1 Q2 Tier 2). |
| Body of work | - Per-asset state machine: draft → review → published → indexed → stale → archived - Index-status confirmation feed from every retrieval surface |
| Engineering support | Content Service Platform Eng, Search Eng |
| CSS SBU support | Consumed by KM Leads in dashboards |
| Source | S1.B6 |

H5  AI triage-and-fix engine (signal → prioritize → auto-remediate)   ·   P1 (score 10; impact 5 × fixability 2)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Every signal must pair with AI prioritization + auto-remediation — a raw dashboard alone is near-useless (Josh, S1 Q3 Tier 1). Start with easy 20% automated, grow middle over time (Andy's refund analogy). |
| Body of work | - Backlog scoring service (Impact x Fixability applied to every flagged asset) - Auto-remediation playbooks for deterministic fixes (broken link, missing tag, retire-out-of-support) - Human queue for judgment items, ≤7-day SLA, owner-routed - Effectiveness loop: did the fix improve resolution score? |
| Engineering support | AI/ML Eng (scoring + playbooks), KMA Platform Eng (queue + SLA), Workflow Eng |
| CSS SBU support | KM Leads + SME pool to staff the human queue; SBU agrees thresholds for auto-action |
| Source | S1.C1 |

H8  Contributor visibility + recognition loop (AI grounding credit)   ·   P1 (score 9; impact 3 × fixability 3)   ·   Avoid

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Credit authors when AI grounds an answer in their content; incentivization was a glaring gap in discussion (S1 Q3 Tier 2). |
| Body of work | - Author attribution surfaced in Copilot Hub answers - Per-author scorecard: assets, grounding events, deflection contribution - Leaderboard + interlink with dashboard + gap telemetry |
| Engineering support | Copilot Hub Eng (attribution UI), Dashboard Eng, Identity Eng |
| CSS SBU support | HR/People partner: tie scorecard to Connect goals; SBU comms for adoption |
| Source | S1.B5 + S1.C6 |

## 7.2 Creation

C5  Document-type structure standards (per-type templates)   ·   P0 (score 16; impact 4 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Per-type definitions (e.g., troubleshooting = symptom → scope → cause → decision tree → steps → resolution); smaller chunks, AI-retrievable (Josh, S2 Q2 Tier 1). |
| Body of work | - Define ≥6 doc types: troubleshooting, how-to, reference, FAQ, KMA-derived, process - Per-type schema + validator + sample template + style-guide hooks - Self-describing context blurb required at top of every asset |
| Engineering support | Content Service Platform Eng (schema/validator), Authoring Platform Eng (templates) |
| CSS SBU support | KM Leads + content publishers to ratify doc-type taxonomy |
| Source | S2.B2 |

C6  Two-bar 'good content' definition (creation + in-life)   ·   P0 (score 16; impact 4 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Separate the bars: creation-time conformance (structure, dedup, AI-ready, compliance) vs in-life performance (deflection/resolution) — keeps quality gates honest (S2 Q2 + S3.B2 discussion). |
| Body of work | - Publish 'Healthy Content' rubric: creation-bar checklist + in-life metric thresholds - Creation-bar enforced by authoring tool (block-on-fail); in-life shown in dashboards - Quarterly rubric review with KM Council |
| Engineering support | Authoring Platform Eng (creation-bar enforcement), Dashboard Eng (in-life view) |
| CSS SBU support | KM Council owns rubric; SBU SVP sign-off on the two-bar standard |
| Source | S2.B1 + S3.B2 |

C1  Unified authoring experience (single tool + standard template)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Tool fragmentation is the core friction — strong consensus for ONE tool, 'not even two' (Andy, S2 Q1 Tier 1). Rubik doesn't publish to CSS Wiki today. |
| Body of work | - Pick the canonical authoring surface (CMSP vs Rubik vs new) — DECISION needed - Single template library w/ do/don't guidance per doc type - Migration paths from existing tools (Rubik, KMA, raw Wiki) to canonical - Federated publish to all destinations (CSS Wiki, Evergreen, LMC/SMC) |
| Engineering support | Authoring Platform Eng (CMSP/Rubik teams), Content Service Platform Eng, Publishing Pipeline Eng |
| CSS SBU support | SBU + KM Council to ratify tool choice; budget for migration; change-mgmt program for tool sunset |
| Source | S2.A1 |

C2  AI-assisted drafting from existing sources (case notes, source code, KMA)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Biggest speed/quality gain AND adoption unlock — removes the 'I'm not a writer' barrier to unlock SME knowledge (Ray, S2 Q1 Tier 1). |
| Body of work | - AI drafting agent in authoring tool: pulls case notes + KMA + source code into starting draft - Guardrails: keep author on do/don't guidance, flag deviations - Round-trip: author edits feed back into drafting model |
| Engineering support | AI/ML Eng (drafting agent + RAG), Authoring Platform Eng (in-tool UX), KMA integration Eng |
| CSS SBU support | CSS Tech SE change-mgmt: adopt AI-first drafting; training program |
| Source | S2.A2 |

C3  Prevention-at-authoring (dedup + PII blocking at input)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Real-time similarity check that BLOCKS duplication mid-type ('79% similar — not allowed'); PII/credential prevention at input, not whack-a-mole later (Ray Lean Six Sigma, S2 Q1 Tier 2; reinforced S3.B3). |
| Body of work | - Real-time similarity service called from authoring tool keystroke pipeline - Configurable similarity threshold per LOB; canonical-source recommendation when match found - Real-time PII/credential scanner with block-on-detect - Audit log of blocks + author override workflow |
| Engineering support | Search/Retrieval Eng (similarity service), AI/ML Eng (PII detection), Authoring Platform Eng (block UX), Compliance Eng |
| CSS SBU support | Legal + Compliance sign-off on PII blocking policy; SBU agrees override workflow |
| Source | S2.A3 + S3.B3 |

C4  Markdown modularization + metadata standard   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Adopt markdown as substrate; enforce semantic/graph-ready structure; enables module-level internal/external carve-out without duplication (Ray, S2 Q1 Tier 2). |
| Body of work | - Markdown-native authoring substrate with required frontmatter schema - Semantic block tags (symptom, scope, cause, decision-tree, steps, resolution, escalation, risk) - Module-level internal/external carve-out tags - Migration tool: convert legacy HTML/Word/PDF to markdown |
| Engineering support | Authoring Platform Eng, Content Service Platform Eng (schema), Migration Tooling Eng |
| CSS SBU support | KM Leads to teach the schema; CSS Tech SEs to adopt markdown |
| Source | S2.A4 |

## 7.3 Publishing

P1  Tiered creation model (Human / AI-assisted / Automated) by risk   ·   P0 (score 20; impact 5 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Match creation method to risk & complexity. Automation only for deterministic source-code-derived content (Josh); PG owns deep product docs (S2 Q3 Tier 1). |
| Body of work | - Decision matrix: doc-type × audience × risk → human / AI-assist / auto - Routing service that classifies new ideas to the right model - Per-tier SLA and review gates |
| Engineering support | Workflow Eng (routing), Content Service Platform Eng |
| CSS SBU support | SBU + Legal to ratify risk tiers; PG agrees ownership of deep product docs |
| Source | S2.C1 |

P2  Governed AI pipeline with mandatory human-in-the-loop (beyond KMA)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Extend AI+human-in-loop reviewer model beyond KMA; standards for Process Docs; convert TSGs to AI-retrievable versions. Mandatory human validation except deterministic content (legal/brand risk — Ray, S2 Q3 Tier 1). |
| Body of work | - Pipeline: input → quality checks → dedup → human review → publish - Reviewer dashboard with workload, SLA, escalation paths - TSG-to-AI-retrievable converter - Process Doc standards (separate from troubleshooting) |
| Engineering support | Workflow Eng (pipeline + reviewer dashboard), AI/ML Eng (quality checks), Authoring Platform Eng |
| CSS SBU support | KM Leads + SME pool staff the reviewer queue; SBU funds reviewer FTE |
| Source | S2.C2 |

P3  External-intent + promote-after-verify   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Author with external intent; default internal → promote to external after verification — NOT blanket default-external (Jason: ~80% of engineer content isn't customer-ready; S2 Q3 Tier 1 softened in discussion). |
| Body of work | - Two-state lifecycle: Internal-Published vs External-Promoted - Promotion checklist: legal, brand, PII, customer-readiness - Module-level markdown carve-out so internal-only sections never leak - External-promotion approver routing |
| Engineering support | Publishing Pipeline Eng, Content Service Platform Eng, Identity/Access Eng |
| CSS SBU support | Legal + Brand + Customer Comms sign-off on promotion checklist; KM Leads operate approvals |
| Source | S2.C3 |

P4  Streamline publish + review (remove KMA locks/hangs)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | KMA publish hangs/locks; KMA not published externally → duplication (S2 Q1 Tier 2). Pair restrictions with org mandate + frictionless UX, or content flees to shadow channels (Ray's 'water balloon'). |
| Body of work | - Fix KMA publish lock + reliability bugs (eng-tracked backlog) - Publish KMA-derived content externally where applicable - Resolve PG-vs-Engineer ownership; document escalation path |
| Engineering support | KMA Platform Eng (bugs + external publishing), Publishing Pipeline Eng |
| CSS SBU support | SBU + PG to settle ownership decision |
| Source | S2.A5 |

## 7.4 Maintenance

M1  Standardized prioritization model — Impact × Fixability   ·   P0 (score 25; impact 5 × fixability 5)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Foundational — answers 'what to fix first'. Explicit model: impact × fixability (S3 Q2 Tier 1). This is also the meta-method of THIS PRD. |
| Body of work | - Scoring service: impact (case volume, usage, deflection) × fixability (effort, dependencies) - Applied to flagged-asset queue; renders priority band P0/P1/P2 - Per-LOB tuning of weights |
| Engineering support | AI/ML Eng (scoring), Workflow Eng (queue), Dashboard Eng |
| CSS SBU support | KM Council ratifies weights; SBU adopts P0/P1/P2 language |
| Source | S3.B1 |

M3  AI-assisted detection (outdated / duplicate / conflicting) with author trust score   ·   P0 (score 16; impact 4 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | AI identifies outdated/duplicate/conflicting content + author/source trust score; mandatory human validation (S3 Q1 Tier 2 + discussion). |
| Body of work | - Outdated-content detector (product version, NPI events, conflicting sources) - Author/source trust score: per-author historical reliability - Conflicting-content alert (same topic, contradictory answers) |
| Engineering support | AI/ML Eng (detection models), Telemetry Eng (author history) |
| CSS SBU support | Legal review of author-scoring policy; KM Leads operate validation queue |
| Source | S3.A4 |

M2  Content deduplication (prevent + remediate)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | 'Duplicate content is a pain'; multiple versions/sources; duplication hurts grounding (S3 Q2 Tier 1; reinforced S2.A3 prevention angle). |
| Body of work | - Detect overlap across surfaces (CSS Wiki, KMA, CMSP, Evergreen) - Set canonical source per topic; merge/deprecate playbooks - Block duplication at authoring time (links to C3 prevention) |
| Engineering support | Search/Retrieval Eng (overlap detection), AI/ML Eng (canonical selection), Workflow Eng (merge playbooks) |
| CSS SBU support | KM Leads pick canonical source per topic; SBU approves cross-surface merge policy |
| Source | S3.B3 |

M4  AI-driven optimization loop (detect grounding failures before customer does)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Continuous-improvement engine: identify grounding failures, explain why, recommend fixes, BEFORE the customer hits them (S3 Q3 Tier 1 — C5). |
| Body of work | - Grounding-failure detection job (replay query → check answer quality) - Failure explanation: missing chunk, conflicting content, stale data - Recommended-fix generator; routes to authoring tool for action |
| Engineering support | AI/ML Eng (replay + explanation), Search Eng (grounding telemetry) |
| CSS SBU support | KM Leads operate the loop; SBU agrees fix-recommendation thresholds |
| Source | S3.C5 |

M5  AI-assisted content improvement suggestions   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Identify low performers; suggest structure/content improvements; highlight gaps incl. no-answer topics (S3 Q2 Tier 2 — B4). |
| Body of work | - Low-performer detector (low resolution rate, declining usage) - Structure/clarity suggestions (using doc-type schema from C5) - Gap suggestions from no-answer telemetry (H1) |
| Engineering support | AI/ML Eng (suggestion models), Authoring Platform Eng (in-tool surfacing) |
| CSS SBU support | Author adoption — change-mgmt for accepting AI suggestions |
| Source | S3.B4 |

## 7.5 Governance

G1  Mandatory ownership model (named owner per asset)   ·   P0 (score 20; impact 5 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Foundational — accountability is the prerequisite for every other governance action. Confusion CSS vs PG; no SBU leader claims ownership today (S3 Q1 Tier 1). KM Leads role as emerging ownership vehicle. |
| Body of work | - Required owner field on every asset (no orphans) - Owner persistence across role changes (org-change handler) - Domain ownership map: PG owns product docs, CSS owns support content - Stand-up of KM Lead role with formal RACI |
| Engineering support | Identity Eng (owner resolution), Content Service Platform Eng (required field), Org-data integration Eng |
| CSS SBU support | SBU SVP names content owner per LOB; PG Council agrees PG-owned product-doc scope; KM Lead FTE funded |
| Source | S3.A2 |

G2  Retire / archive / redirect workflow   ·   P0 (score 20; impact 5 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Remove or redirect stale, low-value content that pollutes AI retrieval; retire content for out-of-support products (S1 Q3 Tier 1 — C2). |
| Body of work | - Retire/archive/redirect workflow with SLAs and audit trail - Retrieval suppression for archived content - Redirect map: archived URL → canonical replacement - Bulk-action engine for out-of-support product retirement |
| Engineering support | Content Service Platform Eng, Search Eng (suppression), Workflow Eng |
| CSS SBU support | KM Leads operate; SBU approves bulk-retire criteria per product |
| Source | S1.C2 |

G3  Trigger-based review system (replace annual-review KPI)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Product/release change; negative-signal threshold; high-usage review interval — systematic once ownership + signals are in place (S3 Q1 Tier 2 — A5). |
| Body of work | - Trigger catalog: product/release, NPI, negative-signal threshold, high-usage cadence - Per-trigger review SLA + owner routing - Retire the 'review-all-annually' KPI from CSS metric pack |
| Engineering support | Workflow Eng (trigger engine), Content Service Platform Eng |
| CSS SBU support | KM Council retires the annual-review KPI; SBU SVP signs the new policy |
| Source | S3.A5 |

G4  Compliance & bulk-change alerts (PII / security / product renames)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Alert on PII/security/compliance breaks; apply safe bulk changes (product renames) — confirm accuracy first (S1 Q3 Tier 2 — C4). |
| Body of work | - PII / credential / security scanner with alerts (live + on-rescan) - Bulk-change engine: dry-run → review → apply, with audit trail - Product-rename helper integrated with marketing/PG name registries |
| Engineering support | AI/ML Eng (PII detection), Compliance Eng, Content Service Platform Eng (bulk-change) |
| CSS SBU support | Legal + Compliance sign-off; PG marketing supplies rename registry |
| Source | S1.C4 |

G5  Metadata for governance (NOT for primary retrieval)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Separate governance metadata (owner, review date, expiration, product/version) from ask-a-question tagging. Structure beats metadata for retrieval (Josh, S3 Q3 Tier 1). |
| Body of work | - Minimal governance metadata schema: owner, review_date, expiration, product, version - Bulk-update at scale via AI - Explicitly DEPRECATE retrieval-tag taxonomy (free up author cycles) |
| Engineering support | Content Service Platform Eng (schema + bulk update), AI/ML Eng |
| CSS SBU support | KM Council ratifies minimal schema; SBU sunsets retrieval-tagging mandate |
| Source | S3.C6 |

G6  Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED)   ·   P2 (score 6; impact 3 × fixability 2)   ·   Avoid

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Decide if SAP/SBU mapping is still required or a deprecated artifact from one-time AaQ routing (Ray, S2 Q2 Tier 2 — B4). AI may not need rigid tags; favor self-describing context. |
| Body of work | - 30-day decision spike: keep, simplify, or sunset SAP/SBU mapping - If kept: minimal-effort retrieval; if not: migration to context blurb (C5) |
| Engineering support | Search Eng + Content Service Platform Eng (spike) |
| CSS SBU support | KM Council decision owner; AaQ stakeholder sign-off required |
| Source | S2.B4 |

## 7.6 AI Readiness

A5  AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable)   ·   P0 (score 20; impact 5 × fixability 4)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Ingestible, chunk-able, right-sized, tagged, findable (S1 Q1 Tier 1 — A2). High impact for AI retrieval; medium-high fixability. |
| Body of work | - AI-Readiness % score per asset (rolls up to portfolio score) - Per-criterion auto-check + remediation suggestion (links to M5) - Backlog of non-AI-ready legacy assets sorted by impact (links to H5 triage) |
| Engineering support | AI/ML Eng (scoring), Content Service Platform Eng (auto-checks) |
| CSS SBU support | KM Leads triage backlog; SBU prioritizes high-traffic assets first |
| Source | S1.A2 |

A1  AI-ready content standard (non-negotiable)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Self-contained; complete answer chunk; clear hierarchy; machine-readable (text, not images/icons). Root cause — human-built content is the fundamental driver of AI failure (S3 Q3 Tier 1 — C1). |
| Body of work | - Publish AI-ready standard with conformance checklist - Image-to-text helper (screenshots → described text) - Standard enforced at creation time (links to C6 two-bar) |
| Engineering support | AI/ML Eng (image-to-text), Content Service Platform Eng (conformance check) |
| CSS SBU support | KM Council ratifies standard; SBU adopts as non-negotiable |
| Source | S3.C1 |

A2  Atomic content design (chunked, independently retrievable)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Chunk into independently retrievable units; each fully answers a specific question (S3 Q3 Tier 1 — C2). Most-repeated AI-ready trait. |
| Body of work | - Authoring tool enforces chunk size + self-contained answer per chunk - Re-chunking pass for legacy assets (AI-assisted) - Retrieval rewards atomic chunks over monolithic docs |
| Engineering support | Authoring Platform Eng (chunk UX), AI/ML Eng (re-chunking), Search Eng (retrieval weighting) |
| CSS SBU support | Author training on atomic writing; KM Leads coach |
| Source | S3.C2 |

A4  AI-aware retrieval optimization (suppress outdated/conflicting)   ·   P1 (score 15; impact 5 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Prioritize freshness/completeness/non-duplication; suppress outdated or conflicting content (S3 Q3 Tier 1 — C4). Fixes grounding failures at retrieval time. |
| Body of work | - Retrieval ranker incorporates freshness, completeness, dedup signals - Active suppression of expired / conflicting / out-of-support content - A/B framework to measure grounding quality lift |
| Engineering support | Search/Retrieval Eng (ranker), AI/ML Eng (signals), Telemetry Eng (A/B) |
| CSS SBU support | Consumed by all retrieval surfaces; SBU communicates suppression criteria |
| Source | S3.C4 |

A3  Structure-first content model (adopt external standards)   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Standard templates, hierarchy, consistent terminology; minimize cross-doc references. Adopt industry/public metadata standards — don't over-standardize tags we invented (Josh, S3 Q3 Tier 1 — C3). |
| Body of work | - Adopt 1-2 external standards (e.g., DITA-lite, Schema.org TechArticle) - Minimal base tag set agreed (owner + product); rest is structure-driven - Cross-doc reference reducer: AI inlines where possible |
| Engineering support | Content Service Platform Eng (schema), AI/ML Eng (inlining) |
| CSS SBU support | KM Council picks the standards; deprecate proprietary taxonomies |
| Source | S3.C3 |

## 7.7 Cross-cutting

X1  'Healthy Content' rubric + author/source trust score   ·   P0 (score 25; impact 5 × fixability 5)   ·   Quick Win

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Single rubric: accuracy, freshness, completeness, ownership — with pass/fail conditions. Include source/author trust score — not every author is equally reliable (Jason, S1 Q1 — A1). |
| Body of work | - Publish CSS 'Healthy Content' rubric v1.0 - Pass/fail rules wired into creation-bar (C6) and in-life dashboards (H1/H2) - Author/source trust score schema + initial scoring algorithm |
| Engineering support | Content Service Platform Eng (rubric schema), AI/ML Eng (trust score) |
| CSS SBU support | KM Council owns rubric; SBU SVP signs; HR alignment for author scoring |
| Source | S1.A1 |

X3  Accountability & source-of-truth definition   ·   P1 (score 12; impact 4 × fixability 3)   ·   Big Bet

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Clear owners for customer-facing content; per-LOB source alignment; system-record source of truth (not human judgment) for automated content (S2 Q3 Tier 2 — C4). |
| Body of work | - Source-of-truth registry per LOB (one entry per content domain) - System-record promotion rule for automated content - Cross-LOB alignment review (quarterly) |
| Engineering support | Content Service Platform Eng (registry) |
| CSS SBU support | SBU + PG + KM Council jointly maintain registry; LOB leadership signs per-LOB SoT |
| Source | S2.C4 |

X2  Consumability + expert-level tagging (100/200/400)   ·   P1 (score 9; impact 3 × fixability 3)   ·   Avoid

| Aspect | Detail |
| --- | --- |
| Why (SME source) | Easy to consume based on user context; expert-level rating; multiple mediums (S2 Q2 Tier 2 — B5). |
| Body of work | - Expert-level tag (100/200/400) added at authoring - Audience-aware presentation in Copilot Hub (e.g., '300-level' for SE) - Multi-medium hosting (video, audio) where applicable |
| Engineering support | Authoring Platform Eng (tag UX), Copilot Hub Eng (audience-aware UI) |
| CSS SBU support | KM Leads coach level-tagging; SBU funds video/audio production where needed |
| Source | S2.B5 |

# 8. Body of work — summary by lifecycle layer

Across 37 requirements the program defines 119 discrete build items. The table below tells leadership at a glance where the engineering bulk lives.

| Layer | Requirements | Build items | P0 reqs | P1 reqs | P2 reqs |
| --- | --- | --- | --- | --- | --- |
| Health | 8 | 26 | 1 | 7 |  |
| Creation | 6 | 21 | 2 | 4 |  |
| Publishing | 4 | 14 | 1 | 3 |  |
| Maintenance | 5 | 15 | 2 | 3 |  |
| Governance | 6 | 19 | 2 | 3 | 1 |
| AI Readiness | 5 | 15 | 1 | 4 |  |
| Cross-cutting | 3 | 9 | 1 | 2 |  |

# 9. Engineering support needed — rolled up by team

This is the engineering-ask sheet. Each row is a team and the requirements it owns or co-owns; capabilities are the specific deliverables the team must produce.

| Engineering team | Reqs owned / co-owned | P0 count | Top capabilities to build |
| --- | --- | --- | --- |
| AI/ML Eng | H3, H5, H6, C2, C3, P2, M1, M2, M3, M4, M5, G4, G5, A1, A2, A3, A4, A5, X1 | 4 | RAG instrumentation; scoring + playbooks; drafting agent + RAG; PII detection; quality checks; scoring; canonical selection; detection models; replay + explanation; suggestion models; image-to-text; re-chunking; inlining; signals; trust score |
| Content Service Platform Eng | H4, H7, C1, C4, C5, P1, P3, G1, G2, G3, G4, G5, A1, A3, A5, X1, X3 | 7 | schema; schema/validator; required field; bulk-change; schema + bulk update; conformance check; auto-checks; rubric schema; registry |
| Authoring Platform Eng | C1, C2, C3, C4, C5, C6, P2, M5, A2, X2 | 2 | CMSP/Rubik teams; in-tool UX; block UX; templates; creation-bar enforcement; in-tool surfacing; chunk UX; tag UX |
| Workflow Eng | H5, H6, P1, P2, M1, M2, G2, G3 | 3 | rule engine; routing; pipeline + reviewer dashboard; queue; merge playbooks; trigger engine |
| Search Eng | H1, H7, M4, G2, A2 | 1 | no-answer instrumentation; grounding telemetry; suppression; retrieval weighting |
| Dashboard Eng | H2, H8, C6, M1 | 2 | CMSP/Copilot Hub; in-life view |
| Search/Retrieval Eng | H3, C3, M2, A4 |  | similarity service; overlap detection; ranker |
| Copilot Hub Eng | H1, H8, X2 |  | feedback UX; attribution UI; audience-aware UI |
| Telemetry Eng | H3, M3, A4 | 1 | author history; A/B |
| Publishing Pipeline Eng | C1, P3, P4 |  | (see req details) |
| Telemetry/Data Eng | H1, H2 |  | pipeline; case-attribution pipeline |
| KMA Platform Eng | H5, P4 |  | queue + SLA; bugs + external publishing |
| Identity Eng | H8, G1 | 1 | owner resolution |
| Compliance Eng | C3, G4 |  | (see req details) |
| AI/ML | H2 |  | attribution scoring |
| CMSP/Wiki Platform Eng | H4 | 1 | (see req details) |
| Product Lifecycle Service integration | H4 | 1 | (see req details) |
| KMA integration Eng | C2 |  | (see req details) |
| Migration Tooling Eng | C4 |  | (see req details) |
| Identity/Access Eng | P3 |  | (see req details) |
| Org-data integration Eng | G1 | 1 | (see req details) |
| Search Eng + Content Service Platform Eng | G6 |  | spike |

### Engineering organizing principle

- Each team named above gets a single FR-ID-tagged backlog slice; no requirement is split across teams without a designated DRI.

- AI/ML Eng and Search/Retrieval Eng are the highest-density teams — they appear in 12+ requirements between them. Recommend a joint architecture review before FY27 Q1 kickoff.

- Authoring Platform Eng (CMSP/Rubik) carries the most disruptive workstream (C1 unified tool); this needs explicit SVP-level air-cover.

# 10. CSS SBU support needed — rolled up by org function

This is the business-side ask sheet. Each row is an SBU function and the requirements it must support; asks are the specific commitments needed from that function.

### SBU Leadership (SVP / VP)

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| H1 | Unified accuracy signal framework (structured + no-answer capture) | KM Leads to define feedback taxonomy; SBU sign-off on attributable feedback policy | P1 |
| H4 | Freshness & review metadata (+ product/NPI lifecycle hooks) | KM Leads to publish new review cadence policy; SBU leadership to retire annual-review KPI | P0 |
| H6 | Trigger conditions to act (stale + high-traffic + low-resolution) | KM Leads tune thresholds per LOB; SBU approves trigger thresholds | P1 |
| C1 | Unified authoring experience (single tool + standard template) | SBU + KM Council to ratify tool choice; budget for migration; change-mgmt program for tool sunset | P1 |
| C6 | Two-bar 'good content' definition (creation + in-life) | KM Council owns rubric; SBU SVP sign-off on the two-bar standard | P0 |
| P1 | Tiered creation model (Human / AI-assisted / Automated) by risk | SBU + Legal to ratify risk tiers; PG agrees ownership of deep product docs | P0 |
| P4 | Streamline publish + review (remove KMA locks/hangs) | SBU + PG to settle ownership decision | P1 |
| M2 | Content deduplication (prevent + remediate) | KM Leads pick canonical source per topic; SBU approves cross-surface merge policy | P1 |
| G1 | Mandatory ownership model (named owner per asset) | SBU SVP names content owner per LOB; PG Council agrees PG-owned product-doc scope; KM Lead FTE funded | P0 |
| G2 | Retire / archive / redirect workflow | KM Leads operate; SBU approves bulk-retire criteria per product | P0 |
| G3 | Trigger-based review system (replace annual-review KPI) | KM Council retires the annual-review KPI; SBU SVP signs the new policy | P1 |
| X1 | 'Healthy Content' rubric + author/source trust score | KM Council owns rubric; SBU SVP signs; HR alignment for author scoring | P0 |
| X3 | Accountability & source-of-truth definition | SBU + PG + KM Council jointly maintain registry; LOB leadership signs per-LOB SoT | P1 |

### KM Council / KM Leads

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| H1 | Unified accuracy signal framework (structured + no-answer capture) | KM Leads to define feedback taxonomy; SBU sign-off on attributable feedback policy | P1 |
| H3 | AI retrieval & readiness signals (queries-served-vs-failed, citations) | None directly; consume in KM Lead dashboards | P1 |
| H4 | Freshness & review metadata (+ product/NPI lifecycle hooks) | KM Leads to publish new review cadence policy; SBU leadership to retire annual-review KPI | P0 |
| H5 | AI triage-and-fix engine (signal → prioritize → auto-remediate) | KM Leads + SME pool to staff the human queue; SBU agrees thresholds for auto-action | P1 |
| H6 | Trigger conditions to act (stale + high-traffic + low-resolution) | KM Leads tune thresholds per LOB; SBU approves trigger thresholds | P1 |
| H7 | Lifecycle / index status visibility | Consumed by KM Leads in dashboards | P1 |
| C1 | Unified authoring experience (single tool + standard template) | SBU + KM Council to ratify tool choice; budget for migration; change-mgmt program for tool sunset | P1 |
| C4 | Markdown modularization + metadata standard | KM Leads to teach the schema; CSS Tech SEs to adopt markdown | P1 |
| C5 | Document-type structure standards (per-type templates) | KM Leads + content publishers to ratify doc-type taxonomy | P0 |
| C6 | Two-bar 'good content' definition (creation + in-life) | KM Council owns rubric; SBU SVP sign-off on the two-bar standard | P0 |
| P2 | Governed AI pipeline with mandatory human-in-the-loop (beyond KMA) | KM Leads + SME pool staff the reviewer queue; SBU funds reviewer FTE | P1 |
| P3 | External-intent + promote-after-verify | Legal + Brand + Customer Comms sign-off on promotion checklist; KM Leads operate approvals | P1 |
| M1 | Standardized prioritization model — Impact × Fixability | KM Council ratifies weights; SBU adopts P0/P1/P2 language | P0 |
| M2 | Content deduplication (prevent + remediate) | KM Leads pick canonical source per topic; SBU approves cross-surface merge policy | P1 |
| M3 | AI-assisted detection (outdated / duplicate / conflicting) with author trust score | Legal review of author-scoring policy; KM Leads operate validation queue | P0 |
| M4 | AI-driven optimization loop (detect grounding failures before customer does) | KM Leads operate the loop; SBU agrees fix-recommendation thresholds | P1 |
| G1 | Mandatory ownership model (named owner per asset) | SBU SVP names content owner per LOB; PG Council agrees PG-owned product-doc scope; KM Lead FTE funded | P0 |
| G2 | Retire / archive / redirect workflow | KM Leads operate; SBU approves bulk-retire criteria per product | P0 |
| G3 | Trigger-based review system (replace annual-review KPI) | KM Council retires the annual-review KPI; SBU SVP signs the new policy | P1 |
| G5 | Metadata for governance (NOT for primary retrieval) | KM Council ratifies minimal schema; SBU sunsets retrieval-tagging mandate | P1 |
| G6 | Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED) | KM Council decision owner; AaQ stakeholder sign-off required | P2 |
| A1 | AI-ready content standard (non-negotiable) | KM Council ratifies standard; SBU adopts as non-negotiable | P1 |
| A2 | Atomic content design (chunked, independently retrievable) | Author training on atomic writing; KM Leads coach | P1 |
| A3 | Structure-first content model (adopt external standards) | KM Council picks the standards; deprecate proprietary taxonomies | P1 |
| A5 | AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) | KM Leads triage backlog; SBU prioritizes high-traffic assets first | P0 |
| X1 | 'Healthy Content' rubric + author/source trust score | KM Council owns rubric; SBU SVP signs; HR alignment for author scoring | P0 |
| X2 | Consumability + expert-level tagging (100/200/400) | KM Leads coach level-tagging; SBU funds video/audio production where needed | P1 |
| X3 | Accountability & source-of-truth definition | SBU + PG + KM Council jointly maintain registry; LOB leadership signs per-LOB SoT | P1 |

### Product Group (PG)

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| P1 | Tiered creation model (Human / AI-assisted / Automated) by risk | SBU + Legal to ratify risk tiers; PG agrees ownership of deep product docs | P0 |
| P4 | Streamline publish + review (remove KMA locks/hangs) | SBU + PG to settle ownership decision | P1 |
| G1 | Mandatory ownership model (named owner per asset) | SBU SVP names content owner per LOB; PG Council agrees PG-owned product-doc scope; KM Lead FTE funded | P0 |
| G4 | Compliance & bulk-change alerts (PII / security / product renames) | Legal + Compliance sign-off; PG marketing supplies rename registry | P1 |
| X3 | Accountability & source-of-truth definition | SBU + PG + KM Council jointly maintain registry; LOB leadership signs per-LOB SoT | P1 |

### Legal + Compliance

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| C3 | Prevention-at-authoring (dedup + PII blocking at input) | Legal + Compliance sign-off on PII blocking policy; SBU agrees override workflow | P1 |
| P1 | Tiered creation model (Human / AI-assisted / Automated) by risk | SBU + Legal to ratify risk tiers; PG agrees ownership of deep product docs | P0 |
| P3 | External-intent + promote-after-verify | Legal + Brand + Customer Comms sign-off on promotion checklist; KM Leads operate approvals | P1 |
| M3 | AI-assisted detection (outdated / duplicate / conflicting) with author trust score | Legal review of author-scoring policy; KM Leads operate validation queue | P0 |
| G4 | Compliance & bulk-change alerts (PII / security / product renames) | Legal + Compliance sign-off; PG marketing supplies rename registry | P1 |

### CSS Tech SEs (frontline)

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| H2 | Outcome-based content score (resolution-tied, not vanity) | CSS Tech SE process change: log resolution event tied to article ID; SBU agrees on score definition | P1 |
| C2 | AI-assisted drafting from existing sources (case notes, source code, KMA) | CSS Tech SE change-mgmt: adopt AI-first drafting; training program | P1 |
| C4 | Markdown modularization + metadata standard | KM Leads to teach the schema; CSS Tech SEs to adopt markdown | P1 |

### Content Publishing Managers

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| C5 | Document-type structure standards (per-type templates) | KM Leads + content publishers to ratify doc-type taxonomy | P0 |

### HR / People / Workforce Planning

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| H5 | AI triage-and-fix engine (signal → prioritize → auto-remediate) | KM Leads + SME pool to staff the human queue; SBU agrees thresholds for auto-action | P1 |
| H6 | Trigger conditions to act (stale + high-traffic + low-resolution) | KM Leads tune thresholds per LOB; SBU approves trigger thresholds | P1 |
| H8 | Contributor visibility + recognition loop (AI grounding credit) | HR/People partner: tie scorecard to Connect goals; SBU comms for adoption | P1 |
| M4 | AI-driven optimization loop (detect grounding failures before customer does) | KM Leads operate the loop; SBU agrees fix-recommendation thresholds | P1 |
| X1 | 'Healthy Content' rubric + author/source trust score | KM Council owns rubric; SBU SVP signs; HR alignment for author scoring | P0 |

### Marketing / Brand / Customer Comms

| Req | Title | Ask | Band |
| --- | --- | --- | --- |
| P3 | External-intent + promote-after-verify | Legal + Brand + Customer Comms sign-off on promotion checklist; KM Leads operate approvals | P1 |
| G4 | Compliance & bulk-change alerts (PII / security / product renames) | Legal + Compliance sign-off; PG marketing supplies rename registry | P1 |

### Critical-path business decisions (≤30 days)

- SBU SVP names a single content owner per LOB (unblocks G1, gates every governance req)

- KM Council ratifies the single authoring tool choice (C1) — current tool fragmentation blocks every Creation req

- PG Council confirms 'PG owns deep product docs' as policy (unblocks accountability + retire-or-redirect work)

- KM Council retires the annual-review KPI and adopts the trigger-based model (G3)

- Legal + Compliance approve PII blocking + author-trust-scoring policy (gates C3, M3, G4)

# 11. Roadmap (working-backward, date-trackable)

Date-trackable means: each quarter has a measurable exit criterion, not just a feature list. PM publishes a public burndown updated weekly.

| Quarter | Theme | Requirements (IDs) | Exit criterion (measurable) |
| --- | --- | --- | --- |
| FY27 Q1 (MVP) | Foundation — ownership + signals + AI-ready bar | M1 · Standardized prioritization model — Impact × Fixability X1 · 'Healthy Content' rubric + author/source trust score H4 · Freshness & review metadata (+ product/NPI lifecycle hooks) P1 · Tiered creation model (Human / AI-assisted / Automated) by risk G1 · Mandatory ownership model (named owner per asset) G2 · Retire / archive / redirect workflow A5 · AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) C5 · Document-type structure standards (per-type templates) C6 · Two-bar 'good content' definition (creation + in-life) M3 · AI-assisted detection (outdated / duplicate / conflicting) with author trust score | 100% of new content has a named owner + AI-readiness score; H5 triage engine in beta |
| FY27 Q2 (P1 wave 1) | Make it work — authoring + maintenance loop | H1 · Unified accuracy signal framework (structured + no-answer capture) H2 · Outcome-based content score (resolution-tied, not vanity) H3 · AI retrieval & readiness signals (queries-served-vs-failed, citations) C1 · Unified authoring experience (single tool + standard template) C2 · AI-assisted drafting from existing sources (case notes, source code, KMA) C3 · Prevention-at-authoring (dedup + PII blocking at input) P2 · Governed AI pipeline with mandatory human-in-the-loop (beyond KMA) M2 · Content deduplication (prevent + remediate) M4 · AI-driven optimization loop (detect grounding failures before customer does) A1 · AI-ready content standard (non-negotiable) A2 · Atomic content design (chunked, independently retrievable) A4 · AI-aware retrieval optimization (suppress outdated/conflicting) H6 · Trigger conditions to act (stale + high-traffic + low-resolution) | Authoring tool consolidation in pilot (1 LOB); ≥50% of P0 backlog auto-remediated |
| FY27 Q3 (P1 wave 2) | Make it scale — governance + AI-ready legacy | H7 · Lifecycle / index status visibility C4 · Markdown modularization + metadata standard P3 · External-intent + promote-after-verify P4 · Streamline publish + review (remove KMA locks/hangs) M5 · AI-assisted content improvement suggestions G3 · Trigger-based review system (replace annual-review KPI) G4 · Compliance & bulk-change alerts (PII / security / product renames) G5 · Metadata for governance (NOT for primary retrieval) A3 · Structure-first content model (adopt external standards) X3 · Accountability & source-of-truth definition H5 · AI triage-and-fix engine (signal → prioritize → auto-remediate) H8 · Contributor visibility + recognition loop (AI grounding credit) X2 · Consumability + expert-level tagging (100/200/400) | Trigger-based reviews live across all LOBs; retrieval-tag taxonomy deprecated |
| FY27 Q4+ (P2) | Decision-blocked / nice-to-have | G6 · Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED) | Pending decisions resolved; deferred items re-scored |

### Working-backward press release (FY27 EoY)

"In FY27, CSS shipped the unified Content Lifecycle Platform. Case-deflection from KB content rose by X%. AI grounding-failure rate dropped from Y% to Z%. Every CSS asset has a named owner. The annual 'review-everything' KPI is gone — replaced by triggered reviews that touch the right content at the right time. Authors moved to one tool, draft from case notes in AI-assisted mode, and ship in half the time. Customers find their answer before they have to ask."

# 12. Success metrics — tied to SME 'good content' definition

Sessions converged on a single headline definition: good content = it resolves the issue (cases deflected). Every metric below ladders up to that.

| Metric | Baseline (today) | FY27 target | Owner | Source req |
| --- | --- | --- | --- | --- |
| Case-deflection from KB content (%) | Not centrally measured | Baseline + 25% YoY | KM Council | H2, M4 |
| AI grounding-failure rate (%) | TBD (instrumentation pending) | ≤5% on P0 content | AI/ML Eng | H3, A4, M4 |
| Assets with named owner (%) | Unknown (orphans common) | 100% by EoFY27 | KM Council + SBU | G1 |
| AI-Readiness score (portfolio avg) | Not measured | ≥80% on top-10K assets | Content Service Platform Eng | A1, A2, A5 |
| Dedup rate at authoring (% blocks accepted) | 0% (no prevention today) | ≥30% of similarity hits accepted | Authoring Platform Eng | C3, M2 |
| Time-to-publish (idea → live, P50) | Days-to-weeks | <8 hours for AI-assisted | Authoring Platform Eng | C2, P4 |
| External-promotion accuracy (% reverted) | Not measured | <1% | Content Publishing Mgrs | P3 |
| Review-debt backlog (>12mo unreviewed) | Unknown; uneconomic annual KPI | Replaced by trigger-based system; 0 for high-traffic | KM Council | G3, H4 |

# 13. Open decisions — needed from the SME / KM Council

These block FY27 Q1 kickoff. PM will table each at the next KM Council.

| # | Decision | Owner | Due | Blocks |
| --- | --- | --- | --- | --- |
| 1 | Single authoring tool — CMSP, Rubik, or new build | KM Council + SBU CTO | Pre-Q1 kickoff | C1, C2, P4 |
| 2 | Per-LOB content owner names + KM Lead RACI | SBU SVPs | Pre-Q1 kickoff | G1, every governance req |
| 3 | PG-owns-product-docs policy formalization | PG Council + CSS leadership | FY27 Q1 | G1, G2, P4 |
| 4 | Asset mapping (SAP/SBU/LOB) keep, simplify, or sunset? | KM Council + AaQ stakeholder | FY27 Q1 spike | G6, C5 |
| 5 | PII blocking + author-trust-scoring policy | Legal + Compliance | Pre-Q1 kickoff | C3, M3, G4 |
| 6 | Retire the annual-review KPI from CSS metric pack | KM Council + SBU SVPs | FY27 Q1 | G3, H4 |

# 14. Risks & mitigations

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R1 | Authoring tool consolidation fails — water-balloon to shadow channels (Ray) | H | Pair restrictions with frictionless UX (C2 AI-assist) + SVP mandate; pilot one LOB before mandating |
| R2 | Triage engine becomes a backlog generator with no fix throughput | H | Stand up auto-remediation playbooks (H5) BEFORE turning on signal volume; staff SME pool first |
| R3 | PG vs CSS ownership dispute stalls G1 | H | Joint PG+CSS Council; SVP-level escalation path; PG-owns-product-docs ratification (Open Decision #3) |
| R4 | Legal blocks PII auto-blocking; falls back to detect-after-publish | M | Legal review in Open Decision #5; ship detect-after-publish fallback at the same time |
| R5 | AI-Readiness backlog too large to remediate — legacy never catches up | M | Triage by high-traffic first (H5); accept some legacy content stays sub-bar; suppress at retrieval (A4) |
| R6 | Authors reject AI-drafted content as 'not theirs' | M | Ray's round-tables model; framing as 'unlock your SME knowledge'; recognition loop (H8) |
| R7 | Engineering capacity insufficient to ship 11 P0s in Q1 | H | Scope MVP to read-only signals + 2 auto-remediation playbooks; rest in Q2 |

# 15. RACI — top 10 P0 requirements

R = Responsible (does the work). A = Accountable (single owner, final sign-off). C = Consulted. I = Informed.

| Req | Title | R (build) | A (owner) | C / I |
| --- | --- | --- | --- | --- |
| M1 | Standardized prioritization model — Impact × Fixability | AI/ML Eng (scoring), Workflow Eng (queue), Dashboard Eng | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| X1 | 'Healthy Content' rubric + author/source trust score | Content Service Platform Eng (rubric schema), AI/ML Eng (trust score) | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| H4 | Freshness & review metadata (+ product/NPI lifecycle hooks) | CMSP/Wiki Platform Eng, Content Service Platform Eng, Product Lifecycle Service integration | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| P1 | Tiered creation model (Human / AI-assisted / Automated) by risk | Workflow Eng (routing), Content Service Platform Eng | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| G1 | Mandatory ownership model (named owner per asset) | Identity Eng (owner resolution), Content Service Platform Eng (required field), Org-data integration Eng | KM Council | C: SBU SVPs, PG Council · I: Field, KMA team |
| G2 | Retire / archive / redirect workflow | Content Service Platform Eng, Search Eng (suppression), Workflow Eng | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| A5 | AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) | AI/ML Eng (scoring), Content Service Platform Eng (auto-checks) | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| C5 | Document-type structure standards (per-type templates) | Content Service Platform Eng (schema/validator), Authoring Platform Eng (templates) | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| C6 | Two-bar 'good content' definition (creation + in-life) | Authoring Platform Eng (creation-bar enforcement), Dashboard Eng (in-life view) | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |
| M3 | AI-assisted detection (outdated / duplicate / conflicting) with author trust score | AI/ML Eng (detection models), Telemetry Eng (author history) | PM (Sony Manay) | C: SBU SVPs, PG Council · I: Field, KMA team |

# Appendix A — Traceability matrix

Every requirement in this PRD ties back to a Tier 1/2 theme in a specific polished workshop summary. Source IDs use the form SX.Y where X = session number and Y = the requirement letter from that summary.

| Req | Layer | Title | Source | Band | Score |
| --- | --- | --- | --- | --- | --- |
| H1 | Health | Unified accuracy signal framework (structured + no-answer capture) | S1.A5 + S1.B2 + S3.A1 | P1 | 15 |
| H2 | Health | Outcome-based content score (resolution-tied, not vanity) | S1.A6 + S1.B1 | P1 | 15 |
| H3 | Health | AI retrieval & readiness signals (queries-served-vs-failed, citations) | S1.B3 | P1 | 15 |
| H4 | Health | Freshness & review metadata (+ product/NPI lifecycle hooks) | S1.A3 + S3.A3 | P0 | 20 |
| H5 | Health | AI triage-and-fix engine (signal → prioritize → auto-remediate) | S1.C1 | P1 | 10 |
| H6 | Health | Trigger conditions to act (stale + high-traffic + low-resolution) | S1.A4 | P1 | 12 |
| H7 | Health | Lifecycle / index status visibility | S1.B6 | P1 | 12 |
| H8 | Health | Contributor visibility + recognition loop (AI grounding credit) | S1.B5 + S1.C6 | P1 | 9 |
| C1 | Creation | Unified authoring experience (single tool + standard template) | S2.A1 | P1 | 15 |
| C2 | Creation | AI-assisted drafting from existing sources (case notes, source code, KMA) | S2.A2 | P1 | 15 |
| C3 | Creation | Prevention-at-authoring (dedup + PII blocking at input) | S2.A3 + S3.B3 | P1 | 15 |
| C4 | Creation | Markdown modularization + metadata standard | S2.A4 | P1 | 12 |
| C5 | Creation | Document-type structure standards (per-type templates) | S2.B2 | P0 | 16 |
| C6 | Creation | Two-bar 'good content' definition (creation + in-life) | S2.B1 + S3.B2 | P0 | 16 |
| P1 | Publishing | Tiered creation model (Human / AI-assisted / Automated) by risk | S2.C1 | P0 | 20 |
| P2 | Publishing | Governed AI pipeline with mandatory human-in-the-loop (beyond KMA) | S2.C2 | P1 | 15 |
| P3 | Publishing | External-intent + promote-after-verify | S2.C3 | P1 | 12 |
| P4 | Publishing | Streamline publish + review (remove KMA locks/hangs) | S2.A5 | P1 | 12 |
| M1 | Maintenance | Standardized prioritization model — Impact × Fixability | S3.B1 | P0 | 25 |
| M2 | Maintenance | Content deduplication (prevent + remediate) | S3.B3 | P1 | 15 |
| M3 | Maintenance | AI-assisted detection (outdated / duplicate / conflicting) with author trust score | S3.A4 | P0 | 16 |
| M4 | Maintenance | AI-driven optimization loop (detect grounding failures before customer does) | S3.C5 | P1 | 15 |
| M5 | Maintenance | AI-assisted content improvement suggestions | S3.B4 | P1 | 12 |
| G1 | Governance | Mandatory ownership model (named owner per asset) | S3.A2 | P0 | 20 |
| G2 | Governance | Retire / archive / redirect workflow | S1.C2 | P0 | 20 |
| G3 | Governance | Trigger-based review system (replace annual-review KPI) | S3.A5 | P1 | 12 |
| G4 | Governance | Compliance & bulk-change alerts (PII / security / product renames) | S1.C4 | P1 | 12 |
| G5 | Governance | Metadata for governance (NOT for primary retrieval) | S3.C6 | P1 | 12 |
| G6 | Governance | Asset mapping decision — SAP/SBU/LOB/PCY (DECISION NEEDED) | S2.B4 | P2 | 6 |
| A1 | AI Readiness | AI-ready content standard (non-negotiable) | S3.C1 | P1 | 15 |
| A2 | AI Readiness | Atomic content design (chunked, independently retrievable) | S3.C2 | P1 | 15 |
| A3 | AI Readiness | Structure-first content model (adopt external standards) | S3.C3 | P1 | 12 |
| A4 | AI Readiness | AI-aware retrieval optimization (suppress outdated/conflicting) | S3.C4 | P1 | 15 |
| A5 | AI Readiness | AI-readiness criteria operationalized (ingestible / chunkable / tagged / findable) | S1.A2 | P0 | 20 |
| X1 | Cross-cutting | 'Healthy Content' rubric + author/source trust score | S1.A1 | P0 | 25 |
| X2 | Cross-cutting | Consumability + expert-level tagging (100/200/400) | S2.B5 | P1 | 9 |
| X3 | Cross-cutting | Accountability & source-of-truth definition | S2.C4 | P1 | 12 |

# Appendix B — Source artifacts

- KM Workshop Session 1 Summary — Health Dashboard.docx (June 2 2026)

- KM Workshop Session 2 Summary — Content Creation.docx (June 2 2026)

- KM Workshop Session 3 Summary — Maintain, Govern & Archive.docx (June 2 2026)

- KM_Session_1_Health_Dashboard_Themes.xlsx (whiteboard themes + votes)

- KM_Session_2_Content_Creation_Themes.xlsx (whiteboard themes + votes)

- KM_Session_3_Maintain_Govern_Archive_Themes.xlsx (whiteboard themes + votes)

- CCS_Vision_Working_Backward.docx (vision + working-backward)

- CCS_PRD.docx (v1 — superseded)

- CCS_PRD_Workshop_Prioritized.docx (v2 — superseded by this consolidated PRD)

- Loop meeting notes — KM FY27 Content Lifecycle workshop (Andy Bead, June 2 2026)

### Named contributors (from the 3 session summaries)

Andy, Deepti, Josh, Ray (Lean Six Sigma), Jason, Steve. Each named in this PRD where their position drove a specific requirement or open decision.