CCS CONTENT LIFECYCLE

Six Sigma Customer Discovery Methodology

DMAIC + Voice-of-Customer framework, scoped to Content Creator and Content Publish Manager personas across all 7 content lifecycle stages.

How to use this document: Run the project end-to-end (Define -> Measure -> Analyze -> Improve -> Control) in 16 weeks. Use the templates literally — charter, SIPOC, VOC script, Gemba protocol, 5 Whys, fishbone, Pareto, CTQ, Kano, Pugh. The output is a Discovery Report (see §11) that feeds directly into the PRD and Vision roadmap.

Wedge scope: First run: 1 wedge LOB (M365 Copilot support). Repeat the playbook per-LOB after. Resist running this for all of CCS at once — Six Sigma rigor breaks under wide scope.

# 1. Why Six Sigma for customer discovery

Six Sigma is normally framed as a defect-reduction tool for manufacturing — but its DMAIC discipline (Define, Measure, Analyze, Improve, Control) is the strongest available framework for taking a noisy, opinion-driven content workflow and turning it into a measurable, repeatable, customer-grounded operating model. Pairing DMAIC with Voice-of-Customer (VOC) makes it the right fit for our content lifecycle:

- Charter discipline forces explicit scope, sponsor, and success criteria before we observe a single user.

- SIPOC + Process maps surface the actual current-state workflow — including the workarounds creators have normalized.

- VOC + Gemba triangulate what people say (interviews) with what they do (observation) and what the data says (artifact review).

- 5 Whys / Fishbone / Pareto force root-cause discipline — we don't ship features against symptoms.

- CTQ tree + Kano translate fuzzy needs into measurable specs and prioritize must-haves vs delighters.

- Pugh matrix ranks design alternatives on weighted criteria — no HiPPO decisions.

- Control plan locks improvements in. Without Control, every gain backslides within 90 days.

DMAIC vs DMADV: We use DMAIC because the content lifecycle exists today — we are improving an existing process, not designing one from scratch. If a future workstream (e.g. a brand-new AI-led publish path) is greenfield, switch that workstream to DMADV (Define / Measure / Analyze / Design / Verify).

# 2. Personas and lifecycle in scope

Primary personas for this discovery are Content Creator and Content Publish Manager — the two roles that move an asset from idea through publish. KM Lead, Tech SE, and AI Content Creator are consulted personas (their workflows touch ours upstream and downstream).

| Persona | Role | Primary tool | Publishes on | Team |
| --- | --- | --- | --- | --- |
| Content Creator | Authors customer-facing content (drafts, edits, fact-checks). | Content Mentor, VS Code | LMC/SMC | S&O |
| Content Publish Manager | Owns publishing workflow, governance gates, scheduling. | Content Mentor, Publishing portal | LMC, SMC | S&O |
| KM Lead (consulted) | Owns content health + lifecycle policy across LOB. | CSS Wiki | CSS Wiki | MW |
| Tech SE (consulted) | Consumes published content + provides case-closure signal. | Rubik | Evergreen, CSS Wiki | A&I Winncomm |
| AI Content Creator (consulted) | Generates drafts from case-closure notes. | Automation | Cornerstone AAQ | — |

All 7 content lifecycle stages are in scope for the discovery — we cannot understand the Creator/Publish journey by looking only at the Create + Publish stages, because Idea (upstream) and Performance/Maintenance (downstream) define what they're handed and what they get held accountable for.

| ID | Stage | Discovery question we must answer |
| --- | --- | --- |
| IE | Idea Engine | How do publishable ideas arise? What signals reach the creator/manager? |
| CC | Creation | How is a draft produced today? What slows the creator down? |
| CH | Health | How is quality (freshness, accuracy, brand) verified pre-publish? |
| PB | Publish | What gates, approvals, and tools convert a draft into a live asset? |
| PF | Performance | How does the creator/manager know an asset is working? |
| MN | Maintenance | When and why is content updated, archived, or retired? |
| GV | Governance | How are metadata, standards, and AI readiness enforced? |

# 3. Methodology at a glance

Each DMAIC phase produces specific artifacts. The deliverable progression is the spine of the project — every weekly review is a status check against this list.

| Phase | Artifacts produced |
| --- | --- |
| Define | Charter, SIPOC, VOC plan, persona-in-scope, success criteria |
| Measure | Process map (as-is), Value-Stream Map, KPI sheet, VOC interview, Gemba |
| Analyze | 5 Whys, Fishbone (6M), Pareto, CTQ Tree, Kano classification |
| Improve | Future-state map, brainstorm, Pugh matrix, pilot plan |
| Control | Control plan, KPI dashboard, Standard work, weekly cadence |

## 3.1 DMAIC tools mapped per lifecycle stage

Not every Six Sigma tool applies to every lifecycle stage. The matrix below shows the highest-value tool to use at each stage during each phase. Use it as the project planner.

| Lifecycle stage | Define | Measure | Analyze | Improve | Control |
| --- | --- | --- | --- | --- | --- |
| IE Idea | Charter scope IE | VOC + signal volume | Pareto signal source | Future signal router | Backlog hygiene KPI |
| CC Creation | SIPOC creation | VSM creation cycle time | 5 Whys + Fishbone | Future tooling | FPY + cycle-time chart |
| CH Health | Charter quality scope | Defect-rate sample | CTQ tree + Pareto | Quality gates | Defect rate KPI |
| PB Publish | SIPOC publish | Lead-time per gate | 5 Whys on rework | Approval rework redesign | Lead-time KPI |
| PF Performance | Charter outcome scope | Usage telemetry plan | Pareto top/bottom 20% | Signal feedback loop | TTTA KPI |
| MN Maintenance | SIPOC update trigger | Freshness sample | Fishbone on stale assets | Trigger automation | Freshness KPI |
| GV Governance | Charter compliance scope | Compliance audit sample | Pareto non-compliance | Gate-enforced policy | Compliance KPI |

# 4. Define phase — charter, SIPOC, VOC plan

Goal: get to a signed charter, an agreed SIPOC, and a VOC plan with named participants and dates within 2 weeks.

## 4.1 Project charter (template, pre-filled for the wedge run)

| Field | Value |
| --- | --- |
| Project name | CCS Content Lifecycle Customer Discovery (FY27) |
| Sponsor | VP, Content & Publishing Services |
| Process owner | KM Lead (LOB) |
| Problem statement (DMAIC PS) | Today, the median time from a customer signal (case, search miss, trend) to a trusted, published Microsoft answer is >6 weeks. ~30% of published assets are >12 months stale. Creators and publish managers lack a single workflow tying signals to publish to performance to maintenance. |
| Goal statement (SMART) | By end of FY27 Q4, reduce median signal-to-trusted-answer (TTTA) to <72 hours for in-scope LOBs, increase first-pass yield (FPY) of publish-gate to >=80%, and reach >=95% inventory completeness. |
| In scope | Content Creator + Content Publish Manager workflows across all 7 lifecycle stages, for one wedge LOB (M365 Copilot support). |
| Out of scope | Read-only content consumers, marketing-led content, partner-authored content, non-English locales (phase 2). |
| Team | PM (lead), KM Lead, 2x Content Creator (SME), 1x Publish Manager (SME), Engineering lead, Data analyst, T&S advisor. |
| Milestones | Define wk1-2 · Measure wk3-6 · Analyze wk7-9 · Improve wk10-12 · Control + pilot wk13-16. |
| Success criteria | Charter signed; 12 VOC interviews completed; current-state map validated; top-5 Pareto pains identified; future-state design picked via Pugh; pilot KPIs trending toward goal. |

## 4.2 SIPOC — content creation + publish process boundaries

SIPOC frames what the process owns and what it consumes/produces — preventing scope creep and surfacing hidden suppliers (e.g. telemetry pipelines no one explicitly contracts with).

| S-I-P-O-C | Entries |
| --- | --- |
| Suppliers | CSS Tech SE (case notes) · Customer (cases, search misses) · LOB PM (trends, strategy) · Telemetry pipeline · KM Lead (policy) |
| Inputs | Case-closure notes · Search-failure events · Customer escalations · Product release notes · Compliance + brand standards · Reviewer pool |
| Process | Ideate -> Draft -> Review -> Approve -> Publish -> Monitor -> Maintain -> Retire |
| Outputs | Published LMC/SMC article · Search index entry · Cornerstone AAQ entry · Provenance + audit trail · Performance telemetry · Maintenance ticket |
| Customers | End customer (primary) · Tech SE (consumer) · LOB partner (consumer) · KM Lead (governance) · Copilot/search consumers (downstream) |

## 4.3 Voice-of-Customer plan

VOC is the empirical foundation of Six Sigma. Skipping or skimping here is the #1 reason DMAIC projects produce wrong conclusions.

| Element | Plan | Rationale |
| --- | --- | --- |
| Sample size | 8 Content Creators + 6 Publish Managers + 4 KM Leads = 18 interviews | Statistical floor for 80% confidence, +/- 15% margin on qualitative themes. |
| Interview length | 45-60 min, 1:1, recorded with consent | Long enough to walk all 7 stages, short enough to hold attention. |
| Gemba sessions | 3 full days shadowing (1 Creator, 1 Publish Manager, 1 Idea-to-Publish e2e) | Observation beats interview for revealing workarounds the user has normalized. |
| Surveys | Optional pulse to 50+ creators, 5 closed Qs, 1 open Q | Statistical breadth on top pain points + frequency. |
| Artifact review | Pull last 30 published assets per persona, score against CTQ | Triangulates what people say (VOC) with what they do (data). |
| Synthesis cadence | Weekly debrief in Measure phase; affinity-diagram workshop end of Analyze | Avoid recency bias and lone-PM interpretation. |

# 5. Measure phase — current state, KPIs, Gemba

Goal: capture the current state quantitatively (process map + cycle times) and qualitatively (interviews + observation). The Measure phase is intentionally heavy — anything missed here re-surfaces as a wrong assumption in Improve.

## 5.1 Process map legend (use for every stage)

- Rectangle = activity (someone does work)

- Diamond = decision point (Y/N branching)

- Hourglass = wait state (no one is working; the asset is queued)

- Arrow + (Touch / Wait) annotation = duration in hours or days

- Color-coded swim lanes per persona — Creator (blue), Publish Manager (green), Reviewer (amber), AI/automation (purple)

Touch vs Wait time: Most teams over-invest in reducing touch time (the part humans hate) and under-invest in reducing wait time (which is usually 5-10x larger). Map both. Target Touch:Wait ratio >= 1:2 by FY27 Q4.

## 5.2 KPI sheet — what we measure in baseline + post-pilot

| KPI | Definition | Target |
| --- | --- | --- |
| TTTA | Time-to-Trusted-Answer (signal received -> trusted answer published) | <72h median (FY27 Q4) |
| FPY | First-Pass Yield (% of drafts passing publish-gate without rework) | >=80% |
| Cycle time | Stage-by-stage touch + wait time, per asset | Touch:Wait ratio >= 1:2 |
| Rework rate | % of assets returned to author after review | <=15% |
| Freshness | % of live assets last reviewed within 90 days | >=90% |
| Defect rate | Reader-reported errors per 100 assets (90-day window) | <=2 |
| Inventory completeness | % of assets with full metadata + provenance | >=95% |
| Signal coverage | % of new content traceable to a customer signal | >=60% |
| AI provenance | % of AI-assisted drafts with named reviewer + source citation | 100% |
| Backlog age | Median age (days) of unresolved signals in backlog | <30 days |

## 5.3 Gemba protocol

Gemba = 'the real place'. The single most under-used Six Sigma practice. One Gemba day reveals more than five interviews.

- Sit physically (or screen-share) with the persona for one full work-day.

- Time-stamp every activity. Capture tool switches, copy-paste actions, wait time, interruptions.

- Record but do not interrupt. Save questions for end-of-day debrief.

- Photograph (with consent) any sticky notes, side-tools, spreadsheets, or paper artifacts being used.

- Note every workaround. If you hear 'I always have to...' write it down verbatim.

- End-of-day debrief: 15 min, ask 'what was different about today vs a normal day?'

- Anonymize within 24h. Share back with the persona for accuracy + consent to use.

# 6. Measure phase — Voice-of-Customer interview script

Use this script for every Creator and Publish Manager interview. Stage-by-stage questions force a complete walkthrough — don't let participants jump straight to opinions. Always ask for the last example, not the typical case (recency beats abstraction).

## 6.1 Opening (5 min)

- Walk me through what you did yesterday from the moment you sat down to the moment you closed your laptop.

- How long have you been in this role? What changed in the last 12 months?

- What part of your job, if it disappeared tomorrow, would make you celebrate?

## 6.2 Stage-by-stage walkthrough (35 min)

IE — Idea Engine

- Where does the next thing you write come from? Walk me through the last 3 ideas.

- How do you know an idea is worth pursuing? What signals would change your mind?

- Are there ideas you wish reached you but don't? Why don't they?

- Who decides whether you work on idea A vs B? How long does that decision take?

CC — Creation

- Walk me through the last article you drafted, step by step, tool by tool.

- What's the longest you've ever been stuck mid-draft? What unblocked you?

- What do you copy-paste from somewhere else every single time? Why isn't it a template?

- If AI drafted the first 60% for you, what would you trust it with? What wouldn't you?

- What does 'done' look like for a draft before you hand it off?

CH — Health

- Before you publish, what do you check? In what order? With what tool?

- Have you ever published something you later regretted? What did you miss?

- Who reviews your work? What do they actually look at vs what they should?

- How do you know your content is brand-compliant + accessible + accurate?

PB — Publish

- Walk me through publishing your last asset. How many tools, how many handoffs?

- What gates exist? Which ones are useful, which feel ceremonial?

- When was the last time a publish was blocked? For how long? Why?

- If publish was one button, what would you lose? What would you gain?

PF — Performance

- How do you know if an article you wrote is working? Within what timeframe?

- What's the best-performing thing you've ever published? How did you find out?

- What metric do you check most? What metric do you wish existed?

- Has performance data ever changed your next decision? Give me an example.

MN — Maintenance

- How do you know when something you wrote needs an update? What triggers you?

- What's the oldest live article you own? When did you last touch it? Why?

- What stops you from updating something you know is stale?

- If AI flagged 10 of your assets as stale tomorrow, what would you want it to do for you?

GV — Governance

- Walk me through tagging an asset. What metadata do you fill in, and what do you skip?

- What standard do you wish was enforced automatically vs by a human reviewer?

- Has a compliance or T&S issue ever blocked you? What happened?

- What does 'AI-ready content' mean to you? How would you know if you wrote it?

## 6.3 Closing (5 min)

- If I gave you one engineering wish for FY27, what would it be?

- Who else should I talk to that lives this problem more than you?

- What did I not ask that I should have?

Interview hygiene: Record + transcribe with consent. Tag each quote with stage ID (IE/CC/CH/PB/PF/MN/GV) for affinity-diagram clustering in Analyze. Anonymize within 24h. Send the participant their own quotes for accuracy before publishing themes.

# 7. Analyze phase — root cause (5 Whys, Fishbone, Pareto)

Goal: from the raw VOC + KPI data, identify the vital few root causes. Resist the urge to jump to solutions in this phase — if Analyze is rushed, Improve solves the wrong problem.

## 7.1 5 Whys — worked example

Run a 5-Whys session for each of the top 3 pains from Pareto. Document each step (do not abbreviate). The example below was developed from sample interviews.

| Step | Statement |
| --- | --- |
| Problem statement | Median TTTA is 42 days for in-scope LOB. |
| Why 1 | Drafts sit in review queue for 11 days on average. |
| Why 2 | Reviewers are 4 senior SEs balancing reviews with their primary on-call work. |
| Why 3 | Review checklist is informal (each reviewer has their own); no shared rubric. |
| Why 4 | No tooling enforces brand / accessibility / accuracy at draft time, so reviewers re-check everything manually. |
| Why 5 (root cause) | Quality is treated as a post-hoc human checkpoint, not a real-time author-time gate. Result: reviewers are the bottleneck. |
| Counter-measure | Move 70% of quality checks to author-time tooling; reviewer focuses only on customer-truth + brand judgment. |

## 7.2 Fishbone (Ishikawa, 6M) — top pain

Categories: People (Man), Process (Method), Tools (Machine), Inputs (Material), Measurement, Environment (Mother Nature). For each pain, brainstorm causes in each category — then circle the 2-3 most likely root causes for follow-up data.

| Category | Hypothesized causes |
| --- | --- |
| People (Man) | Reviewer scarcity · Author skill variance · Unclear role boundaries · No content-owner accountability |
| Process (Method) | Informal review · No publish runbook · Approval ping-pong · No signal->backlog routing |
| Tools (Machine) | Multi-tool sprawl (Mentor, VSCode, Wiki, LMC, SMC) · No author-time linter · No provenance capture · No usage dashboard |
| Inputs (Material) | Case-closure notes inconsistent · Search-failure data not surfaced · Telemetry siloed · Reviewer pool not tracked |
| Measurement | TTTA not measured · FPY not measured · Defect rate self-reported · No control chart |
| Environment (Mother) | Quarterly funding cycles · LOB silos · Org changes mid-stream · Compliance policy in flux |

## 7.3 Pareto — vital few pain points (illustrative, populate from your data)

Run Pareto on pain-frequency × severity score. The 80/20 rule almost always holds: 3-5 pains explain 70-80% of waste.

| Pain | % of cited pain (illustrative) | Evidence |
| --- | --- | --- |
| P1 Reviewer scarcity | 31% | Reviewer queue >7d; FTE bottleneck; no shared rubric |
| P2 Tool sprawl | 22% | 5+ tools per asset; copy-paste overhead; provenance lost between tools |
| P3 Signal opacity | 14% | Authors don't see why a topic was prioritized; ideas feel arbitrary |
| P4 Stale-content blindness | 11% | No trigger surfaces aging assets; updates are reactive to escalations |
| P5 Metadata friction | 9% | Manual tagging skipped; downstream search and Copilot suffer |
| P6 Performance blackout | 7% | Authors can't see if their work landed; no feedback loop |
| P7 Brand/accessibility late | 6% | Compliance checks are at end of pipeline, not at draft time |

# 8. Analyze phase — CTQ tree + Kano classification

## 8.1 CTQ (Critical-to-Quality) tree

Translate fuzzy customer needs into measurable specs. Every spec must be observable in production telemetry — if you can't measure it, you can't control it.

| Customer need | Driver | Measurable spec (CTQ) |
| --- | --- | --- |
| Trusted answer | Provenance + reviewer trail | 100% assets have named source + named reviewer + review date |
| Trusted answer | Freshness | Last-reviewed-date < 90 days; auto-flag at 60 days |
| Fast answer | TTTA <72h | Median TTTA <= 72h for in-scope LOB by FY27 Q4 |
| Fast answer | Author-time gates | Brand + accessibility + accuracy lint runs <2s during draft |
| Discoverable | Metadata completeness | >=95% of assets have full metadata + AI-readiness flag |
| Discoverable | Signal traceability | >=60% of new content traceable to source signal |
| Right answer | Defect rate | Reader-reported errors <=2 per 100 assets (90-day rolling) |
| AI-ready | Structured + chunkable | 100% of assets pass structured schema + chunk-size policy |

## 8.2 Kano model — prioritize what we build

Kano classifies each requirement into Must-have, Performance, Delighter, Indifferent, or Reverse. Must-haves are table stakes (no delight, but rage if missing). Performance scales linearly with satisfaction. Delighters create disproportionate love. Indifferent + Reverse get cut.

| Proposed requirement / feature | Kano category |
| --- | --- |
| Provenance + reviewer trail on every asset | M (Must-have) |
| Brand + accessibility lint at draft time | M (Must-have) |
| Single sign-on across publish tools | M (Must-have) |
| TTTA dashboard per LOB | P (Performance) |
| FPY trend per author/reviewer | P (Performance) |
| Signal-to-asset traceability | P (Performance) |
| AI-suggested next-best topic from case clusters | D (Delighter) |
| AI auto-draft from case-closure notes | D (Delighter) |
| Auto-archive of stale assets after policy gates | D (Delighter) |
| Weekly leaderboard of top assets by deflection | I (Indifferent) |
| Mandatory weekly review meeting | R (Reverse) |

Build rule from Kano: Ship every Must-have. Compete on top 2-3 Performance. Use 1 Delighter to anchor narrative. Kill every Indifferent + Reverse — they drain capacity with no payoff.

# 9. Improve phase — future state + Pugh matrix

Goal: design the future state, evaluate alternatives quantitatively, pick one, and pilot it. The Pugh matrix prevents HiPPO-driven decisions.

## 9.1 Future-state map (built per stage)

Take each current-state map and redraw it with: (a) wait time reduced to <2x touch time, (b) human gates replaced by author-time tooling where possible, (c) provenance + telemetry instrumented at every step, (d) feedback loops from Performance back into Idea Engine.

## 9.2 Pugh matrix — choosing the right design (illustrative)

Score each alternative against the baseline (0) on each weighted criterion. Use +3 / +2 / +1 / 0 / -1 / -2 / -3 scale. Multiply by weight, sum, pick highest. Document the rationale per cell.

| Criterion (weight) | Baseline (today) | Alt A: Author-time linter + single workbench | Alt B: AI auto-draft + human approval | Alt C: Buy 3P content platform |
| --- | --- | --- | --- | --- |
| TTTA reduction (25%) | 0 (baseline) | +2 | +3 | +1 |
| FPY improvement (20%) | 0 | +3 | +1 | +1 |
| Author NPS lift (15%) | 0 | +2 | +2 | -1 |
| Trust + governance (15%) | 0 | +2 | +1 | 0 |
| Build cost / time (15%) | 0 | -1 | -2 | -3 |
| Org change required (10%) | 0 | -1 | -2 | -3 |
| Weighted total | 0 | +1.50 | +0.70 | -0.85 |

Pilot rules: Pilot in 1 wedge LOB for 4 weeks before scaling. Hold to baseline metrics from Measure — if pilot doesn't move TTTA or FPY in 4 weeks, do not scale. Re-enter Analyze.

# 10. Control phase — locking in the gains

Goal: ensure improvements survive after the project closes. Without a Control plan, 60-70% of Six Sigma gains erode within 90 days.

## 10.1 Control plan

| KPI | Data source | Frequency | Owner | Response if out of control |
| --- | --- | --- | --- | --- |
| TTTA | Pipeline event timestamps | Daily | PM | If >72h for 7 consecutive days, escalate; review backlog routing. |
| FPY | Publish-gate outcome telemetry | Weekly | Publish Mgr | If <80% for 2 weeks, root-cause top failed checks. |
| Freshness | Last-reviewed-date scan | Weekly | KM Lead | If >10% drop below 90d, trigger maintenance sprint. |
| Defect rate | Reader feedback + escalation | Monthly | Content owner | If any single asset >5 reports, immediate review. |
| AI provenance | Schema validator at publish | Per-publish | Engineering | Block publish if provenance missing. |
| Inventory completeness | Metadata scan | Weekly | KM Lead | If <95%, generate task list of incomplete assets. |

## 10.2 Standard work + cadence

- Standard-work doc for Creator + Publish Manager (one-page runbook each)

- Weekly KPI review (PM + Eng + KM core, 30 min, leading indicators)

- Monthly scorecard to KM leadership (5 outcomes: TTTA / FPY / freshness / defect / inventory)

- Quarterly retro: was the project ROI realized? Kill/continue/accelerate decision.

Control chart, not dashboard: Use SPC-style control charts (UCL / mean / LCL) for the 5 leading KPIs, not vanity dashboards. A dashboard says 'here is the number.' A control chart says 'this number is out of statistical control — act.'

# 11. Discovery Report template (the output of this project)

The Discovery Report is the deliverable handed to engineering + KM leadership at the end of the 16-week run. It is the empirical foundation for the FY27 roadmap. Outline:

- Executive summary (1 page): goal, method, top 5 findings, top 3 recommendations.

- Method recap: who we talked to (count + role), what we observed (gemba hours), what we measured (KPIs sampled).

- Current-state map (visual + narrative) per lifecycle stage.

- Pareto chart: ranked pain points with frequency + severity.

- Voice-of-Customer quotes (anonymized) grouped by theme.

- 5 Whys deep-dives for top 3 pains.

- Fishbone (6M) for the #1 pain.

- CTQ tree: customer need -> driver -> measurable spec.

- Kano classification table for proposed solutions.

- Future-state map + Pugh matrix selecting the recommended design.

- Pilot plan + KPIs + control plan.

- Risks, assumptions, open questions, next decision dates.

Report length discipline: <= 12 pages of narrative + appendices. If it's longer, no one reads it. The richness is in the appendices — interview transcripts, raw KPI data, full process maps.

# 12. Companion artifacts

This methodology sits alongside the existing CCS planning artifacts. The Discovery Report it produces should explicitly cite which requirement, FR, or bet each finding informs or invalidates.

| Artifact | Purpose |
| --- | --- |
| CCS_Vision_Working_Backward.docx | Amazon-style vision: tenets, PR, FAQs, bets ledger, roadmap. |
| CCS_PRD.docx | 49 functional requirements traceable to workshop reqs. |
| CCS_Requirements_Mapping.docx | 119 requirements mapped to 7 lifecycle stages from June workshop. |
| CCS_Lifecycle_DeepDive_Questions.docx | Persona-by-persona deep-dive question bank (4 personas x 7 stages). |
| lifecycle.html | Interactive lifecycle diagram with persona overlay. |
| heatmap.html | Live findings heat map of CSS content lifecycle pains. |