CCS Requirements Mapping

From KM FY27 Content Lifecycle Workshop → Lifecycle Stages × Personas

— Mapping every workshop signal to one of 8 lifecycle stages + 3 cross-cutting planes, tagged to 4 CSS personas —

Workshop Date: June 2, 2026

Document Owner: Sony Manay (S&O Technical Operations)

Strategic Priority: AI-Optimized Knowledge & Community Ecosystem

Version: 1.0  ·  Status: Draft for KM leadership review

119 requirements  ·  8 lifecycle stages  ·  3 cross-cutting planes  ·  4 personas

# How to read this document

This is the operational bridge between the June 2, 2026 KM Content Lifecycle Workshop and the engineering backlog. Every requirement traces back to a specific workshop input (whiteboard session, Loop note, or named participant).

Lifecycle stages: Idea Engine → Content Creation → Content Health → Publish → Performance → Maintenance → Governance → Retirement, with three cross-cutting planes (Health, Trust & Safety, Feedback). Diagram: sonymanay.github.io/ccs-discovery-dashboard/lifecycle.html

## Persona codes

| Code | Persona | Where they live in the lifecycle |
| --- | --- | --- |
| T | Tech SE | Primary creator + consumer of internal content; main feedback source |
| K | KM Lead | Owns accuracy, governance, and ownership health per SBU / LOB |
| P | Publish Mgr | Owns external customer content + cross-surface publish |
| A | AI Content Creator | Automation + KMA-driven creation, AI-readiness, ground-truth quality |
| LOB | SBU / LOB Leader (sponsor) | Owns ROI, leadership KPIs, resource commits |

## Priority scheme

| Pri | Meaning | Typical commit |
| --- | --- | --- |
| P0 | Workshop decision OR repeated must-have OR blocks AI quality at scale | FY27 H1 — land first |
| P1 | Strong workshop signal; unlocks a stage but not blocking AI today | FY27 H1 → H2 |
| P2 | Workshop nice-to-have OR enabler for a larger requirement | FY27 H2 → FY28 |

## Source codes

| Code | Source |
| --- | --- |
| WS1 / WS2 / WS3 | Whiteboard Session 1 (Health Dashboard – Deepti) / Session 2 (Content Creation – Ray) / Session 3 (Maintain Govern Archive – Charlene) |
| WSO | Wrap-Up Session: Outcomes & Impact (Andy) |
| WSD / WSR | Workshop-level Decisions / Risks captured by facilitators |
| Loop | KM Content Lifecycle workshop for FY27 plans (Loop meeting notes) |
| (name) | Direct attribution to a named workshop participant |

# Executive summary

Core insight from the workshop: "Content doesn't fail because we don't create enough of it. It fails because we don't manage it over time. In an AI world: bad content doesn't stay contained — it scales."

## Top themes the workshop converged on

- ONE unified authoring tool, with one entry point, that prevents duplication at the root — the single biggest ask across all three sessions.

- Multi-signal Content Health Dashboard (not thumbs up / down) tied to AI-grounded outcomes, with action-required flags.

- Every asset has a named owner; ownership gaps trigger retirement; KM Leads own accuracy at the SBU / LOB level.

- Three creation models routed by risk: Fully Automated (deterministic from source code) → AI-Assisted HITL → Human Authored (high-risk + customer-sensitive).

- AI-readiness is a publish gate: Retrievable, Extractable, Attributable, Scoped — every chunk must pass.

- Default-to-external publish; restrict only when there is a documented reason.

- Feedback must be closed-loop, attributable, and route to a single 'who to fix this' owner.

- Retirement is automated: 12-month-unused first pass, then redundancy, ownership lapse, AI degradation impact.

## Coverage at a glance

| Stage / Plane | # Requirements | Top persona impact |
| --- | --- | --- |
| 1. Content Idea Engine | 8 | K (6) · A (4) · P (3) |
| 2. Content Creation (AI Drafting + Human Authoring) | 25 | T (16) · A (14) · P (11) |
| 3. Content Health (Inventory, Freshness, Quality, Dashboard) | 12 | K (11) · LOB (6) · A (3) |
| 4. Publish | 11 | P (10) · A (7) · K (6) |
| 5. Content Performance (Analytics, Evals, Golden Data) | 13 | K (10) · LOB (6) · A (4) |
| 6. Content Maintenance (Updates, Triggers, Ownership Refresh) | 12 | K (9) · A (4) · T (4) |
| 7. Content Governance (Ownership, Standards, AI-Readiness, Metadata) | 20 | K (15) · A (11) · P (7) |
| 8. Content Retirement / Archive | 7 | K (5) · A (4) · LOB (2) |
| Cross-cutting: Health Plane | 3 | K (3) · A (2) · LOB (1) |
| Cross-cutting: Trust & Safety | 4 | A (4) · K (3) · P (1) |
| Cross-cutting: Feedback Loop | 4 | All (2) · T (2) · P (1) |

# Workshop source map

Inputs that feed this document. Every requirement cites at least one.

| Source | Owner | What it covered | Stages this maps to |
| --- | --- | --- | --- |
| Session 1 — Health Dashboard, AaQ, Knowledge Agent (whiteboard) | Deepti Busireddy | What makes content healthy, dashboard questions / signals, actions the dashboard must drive | Content Health, Performance, Idea Engine |
| Session 2 — Content Creation & Measurement / Standards (whiteboard) | Ray Ringhiser | Authoring friction, KMA pain points, 'good' content per type, internal vs external publish, creation-model routing | Content Creation, Publish, Governance |
| Session 3 — Maintain, Govern, Archive (whiteboard) | Charlene Douglass | Accuracy signals + ownership, quality gaps + prioritization, AI optimization + readiness | Maintenance, Governance, Retirement, Health |
| Wrap-Up — Outcomes & Impact | Andy Beadle | Business metrics + ROI, people / process changes needed in 12 months | Performance, Governance, all stages (people/process) |
| Loop meeting notes (KM Content Lifecycle workshop for FY27 plans) | Andy + Eddy | Verbatim conversation, decisions, open questions, action items, attendee discussion | All stages — source of named-quote attribution |
| KM FY27 Content Lifecycle Planning Workshop Summary (HTML) | Eddy Harsh, Mark Robbins-Linford | Consolidated summary of all three sessions + wrap-up + decisions + risks + next steps + attendees | All stages |
| Discovery toolkit (prior PM artifacts) | Sony Manay | Persona definitions, deep-dive question bank, lifecycle diagram | Provides the 8-stage / 4-persona schema this doc maps to |

# 1. Content Idea Engine

Stage definition: Where signals turn into a prioritized backlog of what to create or refresh. Inputs: customer demand, support cases, search failures, AI grounding failures, product releases, business strategy.

Source sessions: Session 1 (Deepti), Session 3 Q2 (Charlene), Wrap-up Q1 (Andy), Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| IDEA-01 | Capture unanswered customer queries and create content to address them promptly after product launches. | K, P, LOB | WSO (Andy) | P0 | Named feed of unanswered queries with SLA from launch to first published answer |
| IDEA-02 | Multi-signal ideation: KMA must ingest signals beyond case closure — ICM tickets, search failures, 'no content found' from Copilot, AI thumbs-down verbatim, top call drivers, ICM trends. | A, K | WS2 (KMA friction), WS3 Q1 | P0 | KMA configurable to consume ≥ 5 signal sources and rank candidates |
| IDEA-03 | Prioritize content needed for AI Agents to be successful (low-complexity scenarios first). | K, P, A | WS3 Q2 (Preeti, Carolyn) | P0 | Backlog is ranked by Agent-readiness need + business priority |
| IDEA-04 | Prioritize ideation using Impact × Fixability — High Traffic + Low Resolution + resolution-available. | K, LOB | WS3 Q2 | P1 | Backlog scoring algorithm published and visible in dashboard |
| IDEA-05 | Customer questions first — surface largest-quantity or missing-answer queries from external surfaces. | P, A | WS3 Q2 | P1 | Filter applied in Idea Engine; weekly top-50 surfaced to Publish Mgr |
| IDEA-06 | SBU/LOB leaders metric'd on how unique, accurate, and fresh content is in their space (creates demand pressure upstream). | LOB, K | WSO Q2 | P1 | Leader scorecards include unique/fresh/accurate KPIs by SBU |
| IDEA-07 | Better case-note capture so KMA can generate more content automatically from case closure. | T, A | WS2 (Steve Trepp) | P1 | Case-note template + AI quality coach measurably raises KMA harvest yield |
| IDEA-08 | Cross-SBU demand visibility: when two SEs request similar content independently, system spots it. | K | WS1, deep-dive Q-bank | P2 | De-dup of incoming content requests across SBUs |

# 2. Content Creation (AI Drafting + Human Authoring)

Stage definition: Drafting the actual artifact. Two parallel paths: AI-assisted drafting (KMA + skill-GenAI), and direct human authoring by CSS personas.

Source sessions: Session 2 (Ray), Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| CRT-01 | ONE unified authoring tool across CSS / MSS / CEnS / SCIM / A&I — single tool to write all internal + external content. | T, K, P, A | WS2 Q1, WSD, Loop (Andy, Ray, Charlene, Deepti) | P0 | Decision logged + tool selected + retirement plan for displaced tools |
| CRT-02 | Single entry mechanism — disable existing entry points so duplication cannot happen at the root. | K, P | Loop (Andy) | P0 | Legacy entry methods turned off / redirected to the unified tool |
| CRT-03 | Three creation-model routing: Fully Automated (high-volume / low-risk / deterministic from source code) → AI-Assisted HITL (medium risk) → Human Authored (high risk / customer-sensitive / multi-product). | A, T, K | WS2 Q3 | P0 | Routing rules codified; new content auto-classified to a path |
| CRT-04 | AI-powered authoring assistance: auto-check PII, credentials, spelling, grammar, Microsoft Style Guide adherence as you write. | T, P | WS2 (Ray), Loop | P0 | Inline lint passes block publish on violation; non-blocking style hints surfaced |
| CRT-05 | AI transforms technical input (notes / outline) into well-written articles — lowers fear of writing, expands contributor base. | T, A | WS2 (Ray) | P1 | Draft generation from short prompt + measured drafting-time reduction |
| CRT-06 | Authoring tool detects and prevents duplicate content at creation time (search-before-create against all surfaces). | All | Loop, WS2 | P0 | Pre-create similarity check; offer 'update existing' instead of creating new |
| CRT-07 | Markdown adopted as the unified authoring syntax with modularization — internal-only sections can be programmatically separated. | A, P | WS2 (Ray) | P1 | Markdown with conditional blocks; render pipelines respect internal/external flags |
| CRT-08 | Templates / structural frameworks per content type: Troubleshooting (symptom, scope, cause, diagnostic, decision tree, resolution, escalation, risk), How-to (steps assuming unfamiliarity, <5min ramp), Deep Dive (components/config/logging/analysis), Process Doc, Concept. | T, K, P | WS2 Q2 | P0 | Templates available + minimum-bar validation per type |
| CRT-09 | Smaller, modular chunks instead of lengthy / monolithic documents; do not mix architecture + data collection + analysis + break/fix in one doc. | T, A, P | WS2 Q2 (Ray) | P1 | Length / chunk-size limits enforced by tool; long-doc warning at draft |
| CRT-10 | Authors can find and update their previously-created content from one place. | T, P | WS2 Q1 (Josh Jones) | P0 | 'My content' view with edit access regardless of original publish surface |
| CRT-11 | Pull case notes / chat / logs into the draft as seed material. | T, A | WS2 Q1 | P1 | One-click 'create draft from this case' that pre-populates the article |
| CRT-12 | Surface 'what good looks like' for AI-readiness as the author writes (so an author who has never written AI-ready content can). | T, A | WS2 Q1 | P1 | Live AI-readiness panel; explains failures and suggests fixes |
| CRT-13 | Rubik becomes the authoring canvas for Evergreen and (under discussion) CSS Wiki. | T, K | WS2 (Ray), Loop | P1 | Decision committed; Rubik→CSS Wiki publish path implemented |
| CRT-14 | VS Code becomes the authoring path for LMC / SMC. C3 phased out. | P | WS2 (Ray) | P1 | VS Code published as the SMC/LMC default; C3 retirement plan |
| CRT-15 | KMA can consolidate with existing articles (update / merge) instead of only publishing new drafts. | A, K | WS2 (KMA friction) | P0 | KMA proposes 'update existing' when similar article exists |
| CRT-16 | KMA-created content is portable: can be moved to external site, AI Agent, or other surfaces. | A, P | WS2 (KMA friction) | P1 | KMA content has stable IDs and an export-to-surface path |
| CRT-17 | Author can update existing KMA-created content (today they cannot). | T, A, K | WS2 (KMA friction) | P0 | Edit path for KMA-authored content with attribution preserved |
| CRT-18 | KMA publishing does not hang / lock DfM (currently 2-minute lock). | T, A | WS2 (KMA friction) | P1 | Async publish; DfM responsive within 3 seconds |
| CRT-19 | AI vs Human content pipelines share the same shape: input → quality checks → de-dup → publish to correct spot. What plugs in varies. | All | WS2 Q3 (Josh Jones) | P1 | Single publish pipeline with pluggable input adapters |
| CRT-20 | Do not source AI-generated content from low-quality human content (e.g., raw case notes are 'rabbit trails and failures'). Prefer deterministic source-code-derived content. | A | WS2 Q3 (Jason Epperly) | P0 | AI source-policy: code-and-spec-grounded paths preferred; case-note paths require review |
| CRT-21 | SME review back-and-forth on large changes is tracked. | K, T | WS2 Q1 (Amy Kolbo) | P1 | Reviewer assignments + change history visible on every draft |
| CRT-22 | Content includes the AI prompts necessary to analyze data or perform troubleshooting. | A, T | WS2 Q2 | P2 | Template field for embedded prompts; surfaced by Agent on retrieval |
| CRT-23 | 'Applies to' and 'does not apply to' sections required on every article. | T, P | WS2 Q2 | P1 | Mandatory fields enforced before publish |
| CRT-24 | Default to writing customer-facing first; then restrict (internal sections gated). | P, K | WS2 Q3 | P1 | Default content visibility = external; gating is opt-in with reason code |
| CRT-25 | Recognize / credit content creators when AI grounds answers in their content (closes the incentives gap). | T, K, A | WSO Q1, Loop | P1 | Per-author attribution metric in dashboard + recognition program |

# 3. Content Health (Inventory, Freshness, Quality, Dashboard)

Stage definition: Continuous measurement of every asset's freshness, quality, ownership, usage, and AI-grounding contribution — surfaced as the Content Health Dashboard.

Source sessions: Session 1 (Deepti) end-to-end; cross-references Session 3 (signals) + Wrap-up (metrics)

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| HLTH-01 | Stand up Content Health Dashboard v1 with core freshness, ownership, usage, and accuracy signals. | K, P, LOB | WSD, Next Steps | P0 | v1 live with article-level, repo-level, and SBU-level views |
| HLTH-02 | Move from thumbs up/down to multi-signal content health scoring: usage analytics, staleness, customer outcomes (solve rate), AI grounding quality, SME validation. | K, LOB | WSD, WS1 | P0 | Composite health score formula approved + visible per article |
| HLTH-03 | Dashboard answers: 'What is decaying? What needs review? Who owns it? How is it performing? Where are the gaps?' | K, P | WS1 Q2 | P0 | These five questions each have a default view in v1 |
| HLTH-04 | Health includes article-level, SBU/LOB-level, and persona-targeted views with signals/triggers per KM persona. | K, LOB | WSO Q2 | P1 | Role-aware dashboard with saved views per persona |
| HLTH-05 | Track and expose: last updated, last reviewed, review-due, expiration, verified date, published date. | K, A | WS1 + WS3 Q1 | P0 | All six date fields present on every asset; dashboard filters on each |
| HLTH-06 | Treat 'no content found' Copilot response as a tracked health signal. | K, A | WS3 Q1 | P1 | Signal flows into dashboard + Idea Engine backlog |
| HLTH-07 | Treat 'resolution rate below threshold for higher-traffic content' as a tracked health signal. | K, LOB | WS3 Q1 | P0 | Per-article resolution rate visible with threshold flag |
| HLTH-08 | Replace anonymous thumbs feedback with a trackable, attributable, actionable feedback system that allows follow-up with the submitter. | K, T | Loop, WS1 | P0 | Feedback persisted with submitter context; assignable as work item |
| HLTH-09 | Health Dashboard flags content that requires action based on criteria or governance policy. | K | WS3 Q3 | P0 | Action-required filter + work-item generation from dashboard |
| HLTH-10 | Health is computed both per content asset AND per repository / surface. | K, LOB | WS3 Q1 | P1 | Aggregate roll-ups per surface with drill-down |
| HLTH-11 | Content decay impact is visible: solve rate, engagement, deflection, AI grounding quality — all degrade together when content decays. | LOB, K | WS1 (Charlene) | P1 | Decay→impact correlation surfaced as a leading indicator |
| HLTH-12 | Provide data to content authors about how often their articles are used. | T, A | Loop (Andy) | P1 | Per-author usage report + comparison to median |

# 4. Publish

Stage definition: The act of pushing a reviewed, compliant draft to the correct surface(s) — with the right gating, taxonomy, and approval chain.

Source sessions: Session 2 Q3 (Ray), Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| PUB-01 | Default to external publish unless a flagged restriction applies. | P, K | WS2 Q3 | P0 | External-default policy + 'restrict' workflow with reason codes |
| PUB-02 | Gating rules: restrict when content references internal workflows / restricted systems, confidential / pre-release / security risk, high customer failure risk, privacy / advocate-specific instructions / policy exceptions, internal-only tooling. | P, K | WS2 Q3 | P0 | Each restriction reason captured as a tag + blocks external surface |
| PUB-03 | Multi-channel publishing: CMSP for customers, DfM for engineers — from a single source article. | P, A | WS2 | P0 | Single source publishes to multiple surfaces without manual fork |
| PUB-04 | Single article with gated internal sections plus external-approved exposure (do not duplicate the article). | P, K | WS2 (Loop) | P1 | Conditional rendering by audience; internal blocks invisible externally |
| PUB-05 | Risk classification tied to the approval chain (higher risk → stricter reviewers). | K, P | WS2 + WS3 | P1 | Risk-tier field drives required reviewer set |
| PUB-06 | Automatic pre-publish compliance check (style guide, PII, credentials, taxonomy, AI-readiness) with feedback on what to change. | T, P, A | WS2 Q2 | P0 | Publish blocked on failure; clear remediation guidance per finding |
| PUB-07 | AI Assist Review/Rating model runs before publish (assessment across defined standards). | A, P | WS2 Q2 | P0 | AI rating attached to article + reviewer sees score before approving |
| PUB-08 | KMA-created content can be published to external sources (LMC / AI Agent / CMSP). | A, P | WS2 (KMA friction) | P1 | KMA → external publish path live |
| PUB-09 | Every article used in 'Ask a Question' must have an SAP tag. | A, K | WS2 (Ray), Loop | P0 | SAP-tag check enforced for AaQ-eligible content |
| PUB-10 | Map every published asset to PCY (minimum) + SAP / skill taxonomy / customer intent (best-case) for AI retrieval. | P, A, K | WS2 Q2 (Jeff Bakko) | P0 | Required tag bundle validated before publish |
| PUB-11 | Multi-channel publish does not introduce duplicates: if customer-facing content exists, similar internal content should not be created. | P, A | WS2 (Loop) | P1 | Cross-surface duplicate detector blocks redundant publishes |

# 5. Content Performance (Analytics, Evals, Golden Data)

Stage definition: Quantitative outcome measurement of published content. Powers ROI conversations and feeds back into the Idea Engine, Health Dashboard, and Maintenance signals.

Source sessions: Wrap-up Q1 (Andy), Pillar 1, Session 1, Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| PERF-01 | Track Front-Door Solve Rate as the top customer-resolution metric. | LOB, K | WSO Q1, Loop (Sherman) | P0 | Metric exposed in dashboard with trend + per-SBU breakdown |
| PERF-02 | Track IPD (Incidents Per Day) reduction / case deflection — equates to cost savings. | LOB, K | WSO Q1 | P0 | Deflection model published + cost-savings dollar value attached |
| PERF-03 | Track Cycle Time reduction — engineers solve cases faster when content is leveraged. | T, LOB | WSO Q1 (Sherman) | P0 | Cycle-time before/after metric per article + per SBU |
| PERF-04 | Track AI Agent / MWEA success rate + autonomous-agent deflection. | A, LOB | WSO Q1 | P0 | Per-agent success rate visible; tied to underlying KB articles |
| PERF-05 | Eval suite: Fluency, Groundedness, CSAT, Apology Score, NPS. | K, A | WSO Q1 | P0 | All five evals run weekly with Golden Data set |
| PERF-06 | Track 'Time to AI' — elapsed time between content creation and being AI-findable. | A, P | WSO Q1 | P1 | Metric captured on every publish; SLA target set |
| PERF-07 | Usage definition is 'used to resolve' (not just 'most read'). | K, LOB | WSO Q1 | P0 | Resolution-attributed usage replaces page-view as primary KPI |
| PERF-08 | Content Quality Score visible per asset. | K, P | WSO Q1 | P1 | Composite quality score on every article + trend line |
| PERF-09 | Track cost to produce and maintain assets used to resolve high-CPI / high-frequency tickets. | K, LOB | WSO Q1 | P1 | Cost-per-resolved tied to source article |
| PERF-10 | Build Golden Data set for weekly automated evals; expand to Test Kitchen for future-knowledge experiments. | A, K | Pillar 1 milestone | P0 | Golden Data v1 + weekly eval cadence + Test Kitchen pilot framework |
| PERF-11 | Credit content creators with usage / AI-grounded-answer counts (closes the loop with Creation incentives). | T, K | WSO Q1 | P1 | Per-author leaderboard wired to recognition program |
| PERF-12 | KM Leaderboard for high contributors with systematic ongoing rewards (not one-time). | K, T | WSO Q1 | P2 | Leaderboard plus quarterly recognition tied to it |
| PERF-13 | Time saved by KM Leads and SMEs as a result of platform tooling is tracked. | K | WSO Q1 | P2 | Time-saved metric estimated and reported per tool |

# 6. Content Maintenance (Updates, Triggers, Ownership Refresh)

Stage definition: Detecting that content needs updating, routing the work to the right owner, and closing the loop. Maintenance triggers flow in from Health, Performance, and product-change signals.

Source sessions: Session 3 Q1 (Charlene), Session 3 Q3 (AI optimization), Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| MAINT-01 | Autonomous drift detection: AI Agent monitors product release notes and change SoT, predicts/suggests content review before the customer notices. | A, K | WS3 Q1 | P0 | Drift agent ingests release feeds; queues review proposals |
| MAINT-02 | Autonomous product/release validation triggers and queues automated content review to a single owner. | A, K | WS3 Q1 | P0 | Release event → work item assigned to named owner |
| MAINT-03 | AI cross-references content against deterministic answers in source code to reduce human review burden. | A, T | WS3 Q1 | P1 | Source-of-truth comparison run on every review cycle; deltas flagged |
| MAINT-04 | Dedicated 'accuracy review date' field separate from 'last updated' date. | K | WS3 Q1 | P0 | Field exists on every asset; drives review-cadence queries |
| MAINT-05 | Top-used content reviewed at least once per year OR event-triggered by signals. | K, LOB | WS3 Q1 | P0 | Cadence policy + reviewable in dashboard + auto work-items past due |
| MAINT-06 | PACE model: articles distributed across team to PTAs (~5 each) with refresh cadence of 3/6/12 months based on usage. | K, T | WS3 Q1 | P1 | Distribution + cadence enforced for at least one pilot SBU |
| MAINT-07 | AI serves up aged / wrong / duplicated content to SMEs OR self-fixes for SME review. | A, T | WS3 Q3 | P1 | SME inbox 'AI proposed fix' with accept/reject |
| MAINT-08 | SpeakUp submissions and engineer in-the-moment flags route to a closed-loop trackable system. | T, K | WS3 Q1 | P0 | Submitter sees status until close; KM Lead sees aging queue |
| MAINT-09 | BETA team aware of service / product changes coordinates with KM Leads on content updates. | K | WS3 Q1 | P2 | Defined BETA ↔ KM handoff with named contacts and cadence |
| MAINT-10 | Anyone accessing content can add comments / flag for removal. | All | WS3 Q3 | P1 | Inline comment + flag-for-removal UI present on every render |
| MAINT-11 | CSS has a direct line of influence on customer-facing content updates (currently a gap). | P, K | WS3 Q3 | P1 | Escalation path documented + first-response SLA from CMSP team |
| MAINT-12 | Articles updated by Service Provider as features release; then periodically validated by Assigned-To in accuracy review governance. | K, P | WS3 Q1 | P1 | SP-update event triggers Assigned-To validation work item |

# 7. Content Governance (Ownership, Standards, AI-Readiness, Metadata)

Stage definition: The rules of the system: who owns what, what 'good' looks like, what minimum metadata is required, what makes content AI-ready, and how the Governance Board enforces it.

Source sessions: Session 2 Q2, Session 3 Q3, Workshop Decisions, Loop notes

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| GOV-01 | Every content asset has a designated owner accountable for freshness and accuracy. Ownership gaps trigger retirement review. | K, P, LOB | WSD | P0 | Ownership-required gate at publish; orphaned-content report drives retirement |
| GOV-02 | Establish AI Content Standards via a dedicated Governance Board that enforces them across surfaces. | K, LOB, A | WSD | P0 | Board chartered; standards v1 published and adopted |
| GOV-03 | KM Leads in each LOB / SBU own accuracy performance all-up; TSEs review individual pieces if needed. | K, T | WS3 Q1 | P0 | Role chart published; KM Leads have accuracy KPI ownership |
| GOV-04 | Portfolio Owners own the repository and are accountable for reassigning Assigned-Tos as people change roles. | K, LOB | WS3 Q1 | P1 | Reassignment workflow documented; org-change → reassign event |
| GOV-05 | Federated, named owners — not team ownership. | K | WS3 Q1 | P1 | No 'team@' aliases as owners; every asset has a person |
| GOV-06 | Review cadence varies by content type, product area, and usage rate — cadence is assignable metadata. | K, P | WS3 Q1 | P1 | Cadence field on every asset; default per content type |
| GOV-07 | Standard metadata enforced across teams: product, version, audience, content type, owner, review dates. | All | WS3 Q2 (‘good enough’) | P0 | Metadata schema published; required at publish; missing-metadata report |
| GOV-08 | Content is Graph-Ready: mandatory metadata, references, relationships, scope, entities. | A, K | WS2 Q2 | P0 | Graph-ready validator runs at publish; failures block AI surfacing |
| GOV-09 | Technical content is product-based, NOT team / organization-based. | K, P, A | WS2 Q2 | P1 | Taxonomy realigned to products; org-named buckets retired |
| GOV-10 | Auto-tagging at publish time + template enforcement (semantic / graph-ready). | A, P | WS2 Q2 | P0 | Auto-tagger suggests + validates; template enforcement blocks publish on miss |
| GOV-11 | AI-readiness criteria: Retrievable, Extractable, Attributable, Scoped — every chunk passes all four. | A, K | WS3 Q3 | P0 | Four-criteria checker runs per chunk; score visible at draft and publish |
| GOV-12 | Each chunk is self-sufficient: complete answer with no orphan pronouns referring to prior context. | A, T | WS3 Q3 | P1 | Linting catches pronoun-orphan chunks; suggested rewrites surface |
| GOV-13 | Self-Healing Graph Data: AI Agent inspects content at ingestion AND post-publication, routes for fix. | A, K | WS3 Q3 | P1 | Post-publish AI inspection runs on schedule; fixes routed to MAINT-07 |
| GOV-14 | No screenshots / no broken links / no reliance on visual-only formatting the AI cannot parse. | T, P, A | WS3 Q3 | P1 | Linting blocks screenshot-only steps; alt-text + text equivalents required |
| GOV-15 | Consistent terminology — standardized naming for products, features, concepts. | P, K | WS3 Q2 | P1 | Term dictionary enforced by lint; non-standard terms flagged |
| GOV-16 | Single source of truth — authoritative guidance in one location, minimize duplicates (links instead of copies). | K, P | WS3 Q2 | P0 | Duplicate detection + link-instead-of-copy authoring guidance |
| GOV-17 | Documentation metadata flagged for lifecycle + expiration, tied to product creation process. | K, A | WS2 (Josh), Loop | P1 | Lifecycle/expiration fields populated at create; surfaced in dashboard |
| GOV-18 | Governance balance — not too loose (quality fails), not too rigid (slows everything down). | K, LOB | WSR | P1 | Governance KPI: time-to-publish AND quality-score both within target |
| GOV-19 | AI quality analysis routes content depending on graph / metadata / retrieval needs. | A | WS3 Q3 | P2 | Routing rules + analyzer for each retrieval surface |
| GOV-20 | Step away from manual tagging where AI can do it (metadata that is for AI vs metadata for SMEs / business). | A, K | WS3 Q3 (Josh Jones) | P1 | Two-tier metadata: AI-managed vs human-required; reduced manual tag list |

# 8. Content Retirement / Archive

Stage definition: Decommissioning content that no longer serves customers, engineers, or AI agents — with criteria, automation, and a clear audit trail.

Source sessions: Workshop Decisions, Session 3 Q3, Retirement Guidelines table

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| RET-01 | Formal retirement criteria: 12+ months unused, redundancy, ownership lapse, active AI degradation impact. | K, A, LOB | WSD, Retirement Guidelines | P0 | Four-criteria scorer runs nightly; matches enter retirement queue |
| RET-02 | First-pass filter — mark content not used in past 12 months as candidate for retirement. | K | WS3 Q2 (Jeff Bakko) | P0 | 12-month-unused report + bulk retire workflow with KM Lead approval |
| RET-03 | AI identifies and retires content for out-of-lifecycle products automatically. | A, P | WS3 Q3 | P0 | Product-lifecycle feed → auto-retire job + audit log |
| RET-04 | AI Agent does not retrieve archived content; picks best answer by freshness / similarity check. | A | WS3 Q3 (Josh) | P0 | Retrieval policy excludes archived; freshness weighting tested |
| RET-05 | AI-generated review may produce a restructured version of underperforming content as an alternative to retirement. | A, K | WS3 Q3 | P1 | 'Fix vs retire' decision step in retirement workflow |
| RET-06 | Retirement decisions are auditable: who decided, why, what replaced it (or none). | K, P | WSD | P1 | Retirement record retained with decision rationale and successor link |
| RET-07 | Org / team reorg events trigger orphan-content review (content with no current owner enters retirement candidacy). | K, LOB | WSR | P1 | Reorg event → orphan report → reassign-or-retire workflow |

# Cross-cutting planes

Three planes that span every lifecycle stage. Requirements here unblock multiple stages at once.

# Cross-cutting: Health Plane

Why it cuts across: Health signals must flow continuously across every stage — not be a one-time gate. Connects to: Performance, Maintenance, Idea Engine.

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| XHL-01 | Composite health score combines: usage, freshness, AI grounding contribution, resolution rate, ownership age, feedback velocity. | K, A, LOB | WS1+WS3 synthesis | P0 | Score formula approved; visible per asset; trend-tracked weekly |
| XHL-02 | Health degradation auto-creates work items routed to the right stage (Maintenance, Retirement, Idea). | K, A | WS1+WS3 | P0 | Rule engine: threshold breach → named workflow |
| XHL-03 | Health is segmented by audience: customer-facing health is distinct from internal-SE health. | K, P | WS3 Q3 | P1 | Dashboard supports audience filter without aggregation distortion |

# Cross-cutting: Trust & Safety

Why it cuts across: Where AI is most autonomous — publish, retrieval, retirement — guardrails, audit trails, and risk-tier policies live across the lifecycle.

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| XTS-01 | Risk classification on every article drives both the approval chain and the AI-autonomy level allowed. | K, P, A | WS2 + WSR | P0 | Risk-tier field present; tier → reviewer set + tier → AI action policy |
| XTS-02 | AI-driven actions (auto-fix, auto-retire, auto-publish) are auditable end-to-end. | A, K | WSD + WSR | P0 | Every AI write captures actor, source, prior version, justification |
| XTS-03 | Guardrails for AI content: no fully-automated decisions in customer-impacting refund / policy domains. | A, LOB | Loop (Andy) | P0 | Domain policy registry; AI blocked from listed domains |
| XTS-04 | AI grounding-failure risk types tracked: hallucination, noise injection, contradiction, outdated, overlap, invisible quality gap. | A, K | WS3 Q3 table | P1 | Each risk type has a detection signal and a mitigation route |

# Cross-cutting: Feedback Loop

Why it cuts across: Every persona must be able to give feedback at the moment of use, and feedback must close the loop — from signal to triage to fix to notification.

| ID | Requirement | Personas | Source | Pri | Done looks like |
| --- | --- | --- | --- | --- | --- |
| XFB-01 | Feedback collected at point-of-use (Copilot, AaQ, DfM, CMSP) is attributable, trackable, and actionable. | All | Loop, WS1 | P0 | Submitter identity captured (with privacy controls); status visible to submitter |
| XFB-02 | Single 'who to contact' to fix a content issue — everyone knows the path. | T, P | WSO Q2 | P0 | Feedback routes to named owner within 1 business day |
| XFB-03 | Single place to escalate content questions / feedback. | All | WSO Q2 | P1 | Escalation queue exists; SLA tracked |
| XFB-04 | Closed-loop notification: when content is fixed, the submitter is notified with the change. | T, K | WS3 Q1 | P1 | On fix, automatic notification to original submitter with diff link |

# Persona roll-up: which requirements touch you

Each persona's requirements are listed by ID. Use this to brief a persona owner or sponsor on what is in scope for them across the lifecycle.

| Persona | # reqs | Requirement IDs (use Find to jump to each) |
| --- | --- | --- |
| Tech SE (T) | 32 | IDEA-07, CRT-01, CRT-03, CRT-04, CRT-05, CRT-08, CRT-09, CRT-10, CRT-11, CRT-12, CRT-13, CRT-17, CRT-18, CRT-21, CRT-22, CRT-23, CRT-25, HLTH-08, HLTH-12, PUB-06, PERF-03, PERF-11, PERF-12, MAINT-03, MAINT-06, MAINT-07, MAINT-08, GOV-03, GOV-12, GOV-14, XFB-02, XFB-04 |
| KM Lead (K) | 79 | IDEA-01, IDEA-02, IDEA-03, IDEA-04, IDEA-06, IDEA-08, CRT-01, CRT-02, CRT-03, CRT-08, CRT-13, CRT-15, CRT-17, CRT-21, CRT-24, CRT-25, HLTH-01, HLTH-02, HLTH-03, HLTH-04, HLTH-05, HLTH-06, HLTH-07, HLTH-08, HLTH-09, HLTH-10, HLTH-11, PUB-01, PUB-02, PUB-04, PUB-05, PUB-09, PUB-10, PERF-01, PERF-02, PERF-05, PERF-07, PERF-08, PERF-09, PERF-10 |
| Publish Mgr (P) | 42 | IDEA-01, IDEA-03, IDEA-05, CRT-01, CRT-02, CRT-04, CRT-07, CRT-08, CRT-09, CRT-10, CRT-14, CRT-16, CRT-23, CRT-24, HLTH-01, HLTH-03, PUB-01, PUB-02, PUB-03, PUB-04, PUB-05, PUB-06, PUB-07, PUB-08, PUB-10, PUB-11, PERF-06, PERF-08, MAINT-11, MAINT-12, GOV-01, GOV-06, GOV-09, GOV-10, GOV-14, GOV-15, GOV-16, RET-03, RET-06, XHL-03 |
| AI Creator (A) | 63 | IDEA-02, IDEA-03, IDEA-05, IDEA-07, CRT-01, CRT-03, CRT-05, CRT-06, CRT-07, CRT-09, CRT-11, CRT-12, CRT-15, CRT-16, CRT-17, CRT-18, CRT-19, CRT-20, CRT-22, CRT-25, HLTH-05, HLTH-06, HLTH-12, PUB-03, PUB-06, PUB-07, PUB-08, PUB-09, PUB-10, PUB-11, PERF-04, PERF-05, PERF-06, PERF-10, MAINT-01, MAINT-02, MAINT-03, MAINT-07, MAINT-10, GOV-02 |
| SBU / LOB Leader (LOB) | 24 | IDEA-01, IDEA-04, IDEA-06, HLTH-01, HLTH-02, HLTH-04, HLTH-07, HLTH-10, HLTH-11, PERF-01, PERF-02, PERF-03, PERF-04, PERF-07, PERF-09, MAINT-05, GOV-01, GOV-02, GOV-04, GOV-18, RET-01, RET-07, XHL-01, XTS-03 |

# Workshop decisions (verbatim)

Decisions explicitly captured during the workshop. These are inputs to the requirements above and to the governance program.

- End-to-end lifecycle model adoption — move from a creation-only system to a full lifecycle (Create → Maintain → Archive → Govern) with defined ownership at each stage.

- Signal-driven quality framework — move beyond thumbs up/down to multi-signal content health scoring (usage, staleness, customer outcomes, AI grounding quality).

- Ownership model enforcement — every content asset must have a designated owner with clear accountability for freshness and accuracy; ownership gaps trigger retirement review.

- AI content standards via Governance Board — establish and enforce AI content standards through a dedicated Governance Board so content is optimized for AI retrieval and agent use.

- Content retirement criteria defined — formal criteria established for retirement based on staleness (12+ months), redundancy, ownership lapse, and active AI degradation impact.

- Implement AI-assisted gatekeeping for content inputs.

- Adopt standardized templates and rules for all content types.

- Establish regular review cycles for all content.

- Prioritize content improvement for AI optimization and LLM readiness.

- Separate tagging for tech needs from business metadata; allow flexible updates.

- Measure impact with cycle time reduction, solve rate, and cost savings.

# Risks & considerations

- AI amplification of stale content — without lifecycle management, AI systems surface and amplify outdated info at scale. Content Health = AI Quality.

- Metrics without context — risk of wrong decisions if surface-level metrics ignore content age, audience, or use case.

- Organizational change impact — team reorgs and personnel changes orphan content, creating governance gaps with no one accountable.

- Governance balance — too loose creates quality issues; too rigid slows everything. Finding the right balance is critical.

# Next steps & execution plan

| # | Action | Owner |
| --- | --- | --- |
| 1 | Complete the outcomes-focused session consolidation (final whiteboard). | Andy |
| 2 | Prioritize common themes — identify and prioritize specific asks from whiteboard sessions. | Andy / Eddy |
| 3 | Convert workshop outputs to ADO engineering business requirements (this document is the input). | Andy, Sony, Eddie, Kim |
| 4 | Share requirements with core KM leadership team for feedback / sign-off. | Andy |
| 5 | Assess requirements against existing tools & engineering teams (gap analysis + capability mapping). | Mark / Russ |
| 6 | Provide a short-term vs long-term execution roadmap. | Andy + Eddy |
| 7 | Deploy existing CX Arch tools for content maintenance. | CXA team |
| 8 | Stand up Content Health Dashboard v1 with core freshness + ownership metrics. | Deepti + Eddy |
| 9 | Identify requirements and steps to consolidate authoring tools into a single platform. | Andy, Ray, Charlene, Deepti |
| 10 | Review meeting themes / specific asks; convert to ADO + share for feedback. | Andy, Sony, Eddie, Kim |

# Open questions parking lot

Captured during the workshop but not yet resolved. Each is a candidate for a follow-on discovery interview using the Persona × Lifecycle Stage Deep-Dive Question Bank.

- SAP / SBU / LOB mapping for articles — which canonical taxonomy wins?

- How do we incentivize broader participation in content authoring beyond today's small contributor base?

- Who owns accuracy reviews for customer-facing content — CSS, PG, or shared?

- What are the most reliable signals for outdated or inaccurate content (beyond what we already track)?

- How do we surface invisible quality gaps and missing content for AI?

- What is the minimal metadata / tagging required for AI retrieval (vs human discovery)?

- What organizational changes are required to land the new tools and processes?

- Should content map to the AI agent that will retrieve it, rather than to our team / product structure?

# Workshop attendees

28 participants across CSS, MSS, CEnS, CZE, SCIM, and A&I. Facilitators: Andy Beadle & Eddy Harsh. Session owners: Deepti Busireddy (S1), Ray Ringhiser (S2), Charlene Douglass (S3).

| Name | Title | Group |
| --- | --- | --- |
| Alex Lubenski | Dir Tech Support Eng Mgmt | A&I Enterprise Management ABRS |
| Amy Kolbo | Sr Support Planner | MSS Partner Delivery Supt |
| Andy Beadle | WW Support Leader | CSS Strategy & Innovation |
| Anibal Balera | Dir Support Planning Mgmt | MSS Tools and Technology Brazil |
| Brian Bain | Principal Group Product Mgr | CZE SXG DfM COGS |
| Carolyn Baana | Dir Supportability Mgmt | MSS Tools and Technology |
| Charlene Douglass | Prin Content Pub Mgr | CEnS Learning & Development |
| Craig Lunde | Dir Supportability Mgmt | MSS Serviceability & Mgmt – Dynamics |
| Deepti Busireddy | Principal Product Manager | CZE SXG COGS |
| Eddy Harsh | Program Manager | CSS Strategy & Innovation |
| Elisa Panelli | Sr Dir Supportability Mgmt | SCIM Identity EEE |
| Jason Epperly | Prin Tech Support Eng EE | A&I WinComm User Experience |
| Jeff Bakko | Dir Supportability Mgmt | MSS Serviceability & Mgmt – Dynamics |
| Josh Jones | Prin Tech Support Eng EE | MSS Skype / Teams |
| Kim Morihiro | Change Manager | CSS Strategy & Operations (PCMO) |
| Lisa Breaux | Prin TPM Manager | CXA Architecture Programs |
| Mark Robbins-Linford | Prin Technical Program Manager | CSS Strategy & Innovation |
| Matt Rose | Sr Business Program Mgr | Learning & Development CSS S&I UK |
| Neha Verma | Sr Tech Support Eng Mgmt | A&I IP Integration India |
| Preeti Kamat | Dir Supportability Mgmt | SCIM Identity EEE |
| Ray Ringhiser | Prin Content Pub Mgr | CXA KM Architecture |
| Russell Maw | Prin TPM Manager | CSS Strategy & Innovation |
| Sam Larson | Prin Supportability Mgr PM | MSS ODSP Supportability |
| Sherman Anderson | Sr Prin Technical Program Mgr | S&O Technical Operations |
| Sony Manay | Sr Technical Program Manager | S&O Technical Operations |
| Steve Trepp | Sr Technical Program Manager | CSS Strategy & Innovation |
| Susan Indridason | Prin Supportability Mgr | CSS Strategy & Operations (PCMO) |
| Swati Deshmukh | Sr Supportability Mgr PM | SCIM Identity Supportability |
| Teresa Brosche | Change Manager | CSS Strategy & Operations (PCMO) |

# Companion artifacts

These artifacts work together as one PM operating set. Use this requirements doc as the engineering bridge; use the others for discovery and visualization.

- Discovery Dashboard (interactive HTML) — https://sonymanay.github.io/ccs-discovery-dashboard/

- E2E Lifecycle Vision Diagram (interactive HTML) — https://sonymanay.github.io/ccs-discovery-dashboard/lifecycle.html

- Persona × Lifecycle Stage Deep-Dive Question Bank (docx) — https://sonymanay.github.io/ccs-discovery-dashboard/templates/CCS_Lifecycle_DeepDive_Questions.docx

- CCS Content Discovery Master Template (docx) — https://sonymanay.github.io/ccs-discovery-dashboard/templates/CCS_Content_Discovery_Template.docx

- Persona-specific discovery docs (Tech SE, KM Lead, Publish Mgr, AI Creator) — https://sonymanay.github.io/ccs-discovery-dashboard/templates/personas/

- Discovery one-pager summary (docx) — https://sonymanay.github.io/ccs-discovery-dashboard/templates/CCS_Discovery_Summary_OnePager.docx

How this doc gets used: Each requirement ID in this document is a candidate ADO work item title. The 'Done looks like' column is the seed for the acceptance criteria. Owner per requirement is inferred from the persona + stage, and confirmed in the KM leadership review.